| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 30th Meeting: Gwangju, KR, 20–26 Jan. 2018 | Document: JCTVC-AD0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen University Melatener Straße 23 52074 Aachen, Germany | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 29th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

In the interim period since the 29th JCT-VC meeting, work towards finalizing the following (5) documents had been performed:

- For supplemental enhancement information (SEI) and video usability information (VUI), Draft 4 of additional SEI messages for HEVC;

- For the HEVC screen content coding (SCC) extensions, draft 7 of conformance testing specification.

- An update of common test conditions for HM video coding experiments;

- For Video CICP, Draft 1 of usage of video signal type code points;

- A document containing software and explanatory material for study of centralized texture depth packing technology.

The work of the JCT-VC overall had proceeded well in the interim period with a small number of input documents submitted to the current meeting. Some discussion had been carried out on the group email reflector (which had 1269 subscribers as of 2018-01-17), and most output documents from the preceding meeting had been produced.

Except as noted below, output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2017_10_AC_Macao/), particularly including the following:

- The meeting report (JCTVC-AC1000) [Posted 2018-01-19]

- Usage of video signal type code points (Draft 1) (JCTVC-AC1003) [not available yet]

- HEVC Additional Supplemental Enhancement Information (Draft 5) (JCTVC-AC1005) [Posted 2017-10-24, last updated 2018-01-16]

- Software and Explanatory Material for Study of Centralized Texture Depth Packing Technology (JCTVC-AC1008) [not available yet]

- Conformance Testing for HEVC Screen Content Coding (SCC) Extensions and Non-Intra High Throughput Profiles (Draft 7) (JCTVC-AC1016) [Posted 2018-01-17]

- Common Test Conditions for HM video coding experiments (JCTVC-AC1100) [Posted 2018-01-10]

The seven ad hoc groups had made progress, and reports from those activities had been submitted.

Software maintenance generally was progressing according to plans. Further action remains necessary for full integration including SCM tools as main branch.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-16.16.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-16.16-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

3 input contributions to the current meeting (not counting the AHG reports) had been registered for consideration at the meeting. All of these related to SEI messages and VUI usage. The official deadline for submissions had been established as Thursday 11 January 2018. None of the contributions was late.

A preliminary basis for the document subject allocation and meeting notes for the 30th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted ftp site.