| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 31st Meeting: San Diego, US, 13–20 Apr. 2018 | Document: JCTVC-AE0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen University Melatener Straße 23 52074 Aachen, Germany | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 30th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

In the interim period since the 30th JCT-VC meeting, work towards finalizing the following (5) documents had been performed:

- For supplemental enhancement information (SEI) and video usability information (VUI):

  - Draft 1 of additional SEI messages for HEVC;

  - Draft 1 of additional SEI messages for AVC;

- For the HEVC screen content coding (SCC) extensions, draft 8 of conformance testing specification;

- For video code points coordination, Draft 2 of usage of video signal type code points;

- For HEVC reference software development, a document describing issues affecting the usage of HEVC reference software for experimental studies.

The work of the JCT-VC overall had proceeded well in the interim period with a small number of input documents submitted to the current meeting (however, almost tripled relative to the previous meeting). Some discussion had been carried out on the group email reflector (which had 1252 subscribers as of 2018-04-12), and most output documents from the preceding meeting had been produced.

Except as noted below, output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2018_01_AD_Gwangju/), particularly including the following:

- The meeting report (JCTVC-AD1000) [Posted 2018-04-12]

- Usage of video signal type code points (Draft 2) (JCTVC-AD1003) [Posted 2018-04-13]

- Draft 8 of Conformance Testing for HEVC Screen Content Coding (SCC) Extensions and Non-Intra High Throughput Profiles (JCTVC-AD1004) [Posted 2018-04-01]

- HEVC Additional Supplemental Enhancement Information (Draft 1) (JCTVC-AD1005) [Posted 2018-03-26]

- AVC Additional Supplemental Enhancement Information (Draft 1) (JCTVC-AD1006) [Posted 2018-03-31]

- Issues affecting the usage of HEVC reference software for experimental studies (JCTVC-AD1011) [Posted 2018-01-25]

The seven ad hoc groups had made progress, and reports from those activities had been submitted.

Software maintenance generally was progressing according to plans. Further action remains necessary for full integration including SCM tools as main branch.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-16.16.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-16.16-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

One item likely requiring a corrigendum action relates to signalling of high throughput profiles, which is ambiguous between screen content coding and RExt profile versions.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

11 input contributions to the current meeting (not counting the AHG reports) had been registered for consideration at the meeting. Most of these relate to SEI messages and VUI usage. One of the contributions was late.

A preliminary basis for the document subject allocation and meeting notes for the 31sth meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted ftp site.