| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 39th Meeting: by teleconference, 18–24 April 2020 | Document: JCTVC-AM0001-v2 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen Melatener Straße 23 52074 Aachen, Germany | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 38th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see https://lists.rwth-aachen.de/postorius/lists/jct-vc.lists.rwth-aachen.de/.

- Goals and activity

In the interim period since the 38th JCT-VC meeting, work towards finalizing the following (3) documents had been performed:

- For HEVC SEI message development, Draft 2 of a shutter interval SEI message (JCTVC-AL1005)

- For HEVC, AVC, Video CICP, and video code points TR, text specification maintenance, a description of current errata report items (JCTVC-AL1004)

- For non-normative guidance on HEVC encoding practices, Update 13 of the HEVC Model (HM) 16 encoding algorithm description (JCTVC-AL1002)

The work of the JCT-VC overall had proceeded well in the interim period, although with very few input documents submitted to the current meeting (but increased relative to the previous JCT-VC meeting). Some discussion had been carried out on the group email reflector (which had approx. 1294 subscribers as of Apr. 17, 2020), and all output documents from the preceding meeting had been produced.

The output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.int-evry.fr/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2020_01_AL_Brussels/), particularly including the following:

- The meeting report (JCTVC-AL1000), posted 2020-04-18

- Draft 2 of a shutter interval SEI message for HEVC (JCTVC-AL1005), posted 2020-02-15

- For HEVC, AVC, and Video CICP text specification maintenance, a description of current errata report items (JCTVC-AL1004), posted 2020-04-18

- For non-normative guidance on HEVC encoding practices, Update 12 of the HEVC Model (HM) 16 encoding algorithm description (JCTVC-AL1002), posted 2020-04-07

It is noted that due to a broken link problem on the Phenix site, the output documents were temporarily unavailable.

The five ad hoc groups had made progress, and reports from those activities had been submitted.

Software maintenance generally was progressing according to plans. Further action remains necessary for full integration including SCM tools as main branch.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-16.20.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-16.20-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

6 input contributions to the current meeting (not counting the AHG reports and cross-checks) had been registered for consideration at the meeting. Three of these relate to SEI messages, one is on errata items, one on possible CICP extensions, and one is an information  document on HEVC deployment.

A preliminary basis for the document subject allocation and meeting notes for the 38th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted ftp site (http://wftp3.itu.int/av-arch/jctvc-site/2020_04_AM_Alpbach/).