| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG16 WP3 and ISO/IEC JTC1/SC29/WG11 5th Meeting: Geneva, CH, 16-23 January, 2011 | Document: JCTVC-E003 |
| --- | --- |

| Title: | AHG Report: Software development and HM software technical evaluation |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JCT-VC |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Frank Bossen David Flynn Karsten Sühring | Tel: Email: | +1 650 496 4742 bossen@docomolabs-usa.com |
| Source: | AHG chairs |  |  |

_____________________________

# Abstract

This report summarizes the activities of the AhG on Software development and HM software technical evaluation that have taken place between the 4th and 5th JCT-VC meeting. Activities focused on integration of tools adopted at the 4th meeting into a common code base. All tools except one were integrated.

# Introduction

Mandates given to the AhG are as follows:

- Coordinate development of the HM software and its distribution to JCTVC members

- Produce documentation of software usage for distribution with the software

- Prepare and deliver HM 2.0 software version and the reference configuration encodings according to JCTVC-D600 based on common conditions suitable for use in most core experiments (expected within two weeks after the meeting).

- Prepare and deliver HM 2.1 software (and possibly additional "dot" version software releases) that includes additional items not integrated into the 2.0 version (expected two weeks prior to the next meeting).

- Coordinate with HEVC Draft and Test Model editing AhG to identify any mismatches between software and text

A brief summary of activities related to each mandate is given below.

- Development of the software was coordinated with the parties needing to integrate changes. Several tracks were typically pursued in parallel to speed up development. The distribution of the software was made through the SVN servers set up at HHI and BBC, as announced on the jct-vc email reflector.

- A draft documentation of software usage was produced and distributed on the reflector. A refined version thereof is submitted as input contribution JCTVC-E447.

- Version 2.0 of the software was delivered according to schedule and reference configuration encodings were provided according to the common test conditions through an ftp site at the BBC (ftp://ftp.kw.bbc.co.uk/hevc/hm-2.0-anchors/).

- Version 2.1 of the software was delivered at the beginning of the 5th JCT-VC meeting.

- The HM 2.0 text was not made available until shortly before the 5th meeting, a number of potential mismatches were nevertheless identified, as further reported below.

# History of revisions

Multiple versions of the HM software were produced and announced on the jct-vc email reflector. The following sections give a brief summary of the changes made for each version. A detailed history of changes made to the software can be viewed at http://hevc.kw.bbc.co.uk/trac/timeline

Released versions of the software are available on the SVN server set up at the following URL: https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number where version_number corresponds to one of the versions described below (e.g., HM-2.0). Intermediate code submissions can be found on a variety of branches available at https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name where branch_name corresponds to a branch (e.g., HM-2.0-dev).

## Version 2.0

Version 2.0 was released on February 14. All integrations listed in JCTVC-D600 for this version were integrated as planned. This release was announced on the email reflector, along with performance data w.r.t. version 0.9 as follows:

|  | Intra |  |  | Intra LoCo |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Y BD-rate | U BD-rate | V BD-rate | Y BD-rate | U BD-rate | V BD-rate |
| Class A | -3.2 | -4.3 | -4.3 | -4.5 | -3.3 | -2.8 |
| Class B | -2.9 | -4.4 | -5.1 | -4.5 | -3.8 | -3.6 |
| Class C | -2.7 | -2.9 | -3.2 | -4.3 | -3.6 | -4.0 |
| Class D | -2.5 | -3.1 | -3.3 | -4.7 | -3.8 | -4.1 |
| Class E | -4.5 | -8.6 | -7.4 | -4.0 | -3.6 | -3.6 |
| All | -3.1 | -4.5 | -4.6 | -4.4 | -3.7 | -3.7 |
| Enc Time[%] | 63% |  |  | 65% |  |  |
| Dec Time[%] | 95% |  |  | 104% |  |  |
|  |  | Random access |  |  | Random access LoCo |  |
|  | Y BD-rate | U BD-rate | V BD-rate | Y BD-rate | U BD-rate | V BD-rate |
| Class A | 0.1 | -2.4 | -3.3 | -0.5 | -4.9 | -4.7 |
| Class B | -1.2 | -3.0 | -4.5 | -4.5 | -10.7 | -10.7 |
| Class C | -0.3 | -4.4 | -4.4 | -8.4 | -12.5 | -12.7 |
| Class D | 0.5 | -4.2 | -5.3 | -14.3 | -16.8 | -18.5 |
| Class E |  |  |  |  |  |  |
| All | -0.3 | -3.6 | -4.5 | -7.6 | -12.0 | -12.5 |
| Enc Time[%] | 53% |  |  | 71% |  |  |
| Dec Time[%] | 95% |  |  | 130% |  |  |
|  | Low delay |  |  | Low delay LoCo |  |  |
|  | Y BD-rate | U BD-rate | V BD-rate | Y BD-rate | U BD-rate | V BD-rate |
| Class A |  |  |  |  |  |  |
| Class B | -12.4 | -29.7 | -31.3 | -14.1 | -32.7 | -34.3 |
| Class C | -12.5 | -25.8 | -25.5 | -18.4 | -35.3 | -34.5 |
| Class D | -12.8 | -30.5 | -29.4 | -23.7 | -41.1 | -39.9 |
| Class E | -17.7 | -36.8 | -36.2 | -18.5 | -22.8 | -27.6 |
| All | -13.5 | -30.3 | -30.3 | -18.4 | -33.6 | -34.5 |
| Enc Time[%] | 58% |  |  | 77% |  |  |
| Dec Time[%] | 86% |  |  | 121% |  |  |

It can be noted that substantial coding efficiency improvements are achieved for most configurations, as well as significant reductions in encoding time.

## Version 2.1

Version 2.1 was released on March 16. All integrations listed in JCTVC-D600 for this version were integrated as planned, except for temporal_id (JCTVC-D081) as no software was made available by the proponent.

This version also include bug fixes for the following issues:

- Ticket #126: Usage of the NxN split was made more generic such that it is enabled for the smallest CU size (as opposed to CUs of size 8x8)

- Ticket #125: Removal of undesired side effects of high-precision bi-prediction on uni-prediction

# Potential mismatches with text

The high-level syntax described in the WD text is not yet fully implemented in the software.

# Recommendations

- Continue to develop reference software based on the HM 2.1 version

- Continue to identify bugs and discrepancies with text, and address them

- Continue to improve code quality, in particular by enforcing coding guidelines as defined in JCTVC-C404, which seem to be currently widely ignored