| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG16 WP3 and ISO/IEC JTC1/SC29/WG11 6th Meeting: Torino, IT, 14-22 July, 2011 | Document: JCTVC-F758 MPEG Doc. m21406 |
| --- | --- |

| Title: | CE10: BoG Report |  |  |
| --- | --- | --- | --- |
| Status: | Input document JCT-VC |  |  |
| Purpose: | BoG Report |  |  |
| Author(s) or Contact(s): | Pankaj Topiwala FastVDO LLC Madhukar Budagavi Texas Instruments Arild Fuldseth Cisco Rajan Joshi Qualcomm Il-Koo Kim Samsung Electronics | Tel: Email: Tel: Email: Tel: Email: Tel: Email: Tel: Email: | +1-443-455-0394 pankajtva@yahoo.com madhukar@ti.com arilfuld@cisco.com rajanj@qualcomm.com ilkoo.kim@samsung.com |
| Source: | FastVDO LLC, Texas Instruments, Cisco, Qualcomm, Samsung Electronics |  |  |

_____________________________

# 1 Objective

- 1. Develop consensus on hardware and software complexity measurements.

- 2. Develop specific tests, timeframe, and documentation.

- 3. Task volunteers to test ALL proposals.

- 4. Develop tentative schedules (to be confirmed later).

- ---------------------------------------------------------

# Agreements

## Preliminaries.

- 1. Any updates to proposals - by 8/5/11.

- 2. Quantization to be included in test.  (Decoder side).  Details to be finalized.

- 3. Test inverse 32-pt.

- Notes:

- 1. We prefer to do all transform sizes, both forward, and inverse, but due to resource / time considerations, we are limiting to 32-pt.

- 2. (Optional) TI has requested that the forward 32-pt be tested as well. The chair has requested that TI volunteer to perform that test (both forward and inverse 32-pt for consistency). This is to be determined.

## HW Test.

- a. Test using a Software Tool (Catapult C).

- b. fixed set of test frequencies. 150, 250, 500 MHz.  45 nm. (Details tbd).

- c. measure gate counts, latencies, throughputs.

- For test purposes, we will need cooperation in test configurations and code.

- Volunteer. Samsung. (Elena Alshina and team).  Will prepare Samsung code, accept other codes. Run all tests. Will create and distribute cleaned up C code for all proposals.       (9/2/11)

- Volunteer:  STMicro (Daniele Alfonso).  Assist in preparing codes, run tests as necessary. Will use Synopsis Symphony (instead of Catapult C).

- Volunteer:  TI. (Mangesh Sadafale) Cross-check settings, configurations, input code (review RTL).

- ---------------------------------------------------------

## SW (SIMD) - Intel Nehalem Platform, Linux OS.

- C.1. Test

- 1.  Common Case.  Starting Assumption: complexity in SIMD is a matter of the architecture of the transform - whether it is Matrix Multiply, Partial Butterfly, or Full Factorization.

- 2.  Test. One of each architecture type: Matrix Mult, Partial Butterfly, and Full Factorization.

- 3.  Justify the Assumption with evidence.

- Example: Test all full factorization 8-pt transforms, show equivalence.

- 4.  (Optional) Test fast matrix multiplication algorithms (e.g., Strassen) for SIMD implementation.

- Volunteer: David Flynn (BBC).

- 9/2/11.  Test Results:

- a. Clock cycles to do each size transform (2D).

- b. Code size (bytes) for each transform.

## Teleconferences / Milestones

- 1. 8/5/11.    Discuss code drop, issues. Confirm test plans.

- 2. 8/19/11.  Discuss partial progress, share intermediate results, and feedback from proponents.

- 3. 8/26/11.  Any issues in progressing SIMD test.

- 4. 9/2/11.   Test conclusion and distribution of results. Confirm cleaned up C code dist. for HW test.

- 5. 9/20/11.  Any feedback from proponents on SIMD.  Completion of HW test and feedback from cross-checkers.