| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG16 WP3 and ISO/IEC JTC1/SC29/WG11 8th Meeting: San Jose, CA, USA, 1-10 February, 2012 | Document: JCTVC-H0003 |
| --- | --- |

| Title: | AHG Report: Software development and HM software technical evaluation |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JCT-VC |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Frank Bossen David Flynn Karsten Sühring | Tel: Email: | +1 650 496 4742 bossen@docomoinnovations.com |
| Source: | AHG chairs |  |  |

_____________________________

# Abstract

This report summarizes the activities of the AhG on Software development and HM software technical evaluation that have taken place between the 7th and 8th JCT-VC meeting. Activities focused on integration of tools adopted at the 7th meeting into a common code base.

# Introduction

Mandates given to the AhG are as follows:

- Coordinate development of the HM software and its distribution to JCT-VC members

- Produce documentation of software usage for distribution with the software

- Prepare and deliver HM 5.0 software version and the reference configuration encodings according to JCTVC-G1200 based on common conditions suitable for use in most core experiments (expected within 2.5 weeks after the meeting).

- Prepare and deliver HM 5.1 software (and additional "dot" version software releases as appropriate) and appropriate software branches that include additional items not integrated into the 5.0 version (expected within three weeks after the 5.0 software release).

- Perform analysis and reconfirmation checks of the behaviour of technical changes adopted into the draft design, and report the results of such analysis.

- Suggest configuration files for additional testing of tools.

- Coordinate with HEVC Draft and Test Model editing AhG to identify any mismatches between software and text

A brief summary of activities related to each mandate is given below.

- Development of the software was coordinated with the parties needing to integrate changes. Several tracks were typically pursued in parallel to speed up development. The distribution of the software was made through the SVN servers set up at HHI and BBC, as announced on the jct-vc email reflector.

- Version 5.0 of the software was delivered according to schedule and reference configuration encodings were provided according to the common test conditions through an ftp site at the BBC (ftp://ftp.kw.bbc.co.uk/hevc/hm-5.0-anchors/).

- Few tools integrated into version 5.0 were individually retested. It is thus not possible to determine whether any particular integration had an unexpected behavior. The combined behavior seemed in line with expectations.

- Version 5.1 of the software was delivered ahead of the 8th JCT-VC meeting.

- A number of mismatches between text and software were identified.

# History of revisions

Multiple versions of the HM software were produced and announced on the jct-vc email reflector. The following sections give a brief summary of the changes made for each version. A detailed history of changes made to the software can be viewed at http://hevc.kw.bbc.co.uk/trac/timeline

Released versions of the software are available on the SVN server set up at the following URL: https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number where version_number corresponds to one of the versions described below (e.g., HM-2.0). Intermediate code submissions can be found on a variety of branches available at https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name where branch_name corresponds to a branch (e.g., HM-2.0-dev).

## Version 5.0

Version 5.0 was released on December 22, 2011. It includes all the changes adopted at the 7th JCT-VC meeting that affect common test conditions. This release was announced on the email reflector, along with availability of the anchors.

Comparison of coding efficiency with prior versions is more difficult given changes made to the common test conditions and to the tool set (e.g., removal of CAVLC). For the “HE10” configurations, which are essentially unchanged from the prior HM 4 “HE” configurations, coding gains of 0.3%, 0.7%, 0.8% and 0.8% were recorded for AI, RA, LB and LP conditions, respectively.

## Version 5.1

Version 5.1 was released on January 20, 2011. It includes all normative tools adopted at the 7th JCT-VC. This release was announced on the email reflector, along with availability of the anchors and coding performance results. Reported BD-rate averages were all 0.0% w.r.t. version 5.0.

## Other branches

In addition to the regular HM development process, two branches were created to expose tools to a wider audience in the context of AHG 21 on picture buffer management:

- HM-5.0-dev-misc-ahg21

- HM-5.1-dev-ahg21

# Recommendations

- Continue to develop reference software based on HM version 5.1 and improve its quality, in particular by abiding by the revised guidelines submitted as H0707.

- Remove macros introduced in HM versions 5.0 and 5.1 before starting integration towards HM 6.0 such as to make the software more readable

- Continue to identify bugs and discrepancies with text, and address them

- Test reference software more extensively outside of common test conditions