| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 11th Meeting: Shanghai, CN, 10–19 Oct. 2012 | Document: JCTVC-K0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communications Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the tenth meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Activity

The work of the JCT-VC overall proceeded well and actively in the interim period. A large amount of discussion was carried out on the group email reflector. Except as noted below, all report documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2012_11_K_Shanghai/), particularly including the following:

- The meeting report (JCTVC-J1000) [Available 2012-10-11]

- The HEVC software guidelines (JCTVC-H1001) [Not updated since previous meeting]

Note: The "H" document, in this case, remains valid as the latest approved software guidelines.

- The HM 8 encoder description (JCTVC-J1002) [Available 2012-10-09]

- The HEVC Working Draft 8, a.k.a. ISO/IEC DIS (JCTVC-J1003) [Available 2012-07-03]

- Disposition of WG 11 NB Ballot Comments on ISO/IEC CD 23008-2 (JCTVC-J1004) [Primarily for WG 11 purposes, Available in WG 11 as N 12934 since approximately 2012-07-15]

- Solutions considered for NAL unit header and video parameter set for HEVC extensions (JCTVC-J1007) [Available 2012-07-20]

- Common HM test conditions and software reference configurations (JCTVC-J1100) [Available 2012-10-01, discussed and available by email in some form earlier, with reference configurations and reference encodings available eariler at ftp://ftp.kw.bbc.co.uk/hevc/hm-8.0-anchors/]

- Description of Core Experiment 1: Deblocking filter (JCTVC-J1101) [Available 2012-07-20 with final update 2012-08-15]

The most current reference software manual that had been released in the JCT-VC document repository remained JCTVC-F634. However, the HM user manual has been updated and a version controlled copy is now included in the "doc" directory of the HM software repository. A PDF version has been produced and is included in the same location prior to each HM release.

The various ad hoc groups and the one core experiment had made progress, and various reports from those activities had been submitted.

The software for HM versions 8 and 8.1 had been prepared and released approximately as scheduled (version 8.1 had been somewhat delayed, but was available in advance of the meeting). Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-8.0.  Intermediate code submissions can be found on a variety of branches available at:

https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-8.0-dev).

Version 8.0 was released on 2012-08-07. It includes all the changes adopted at the 10th JCT-VC meeting that affect the common test conditions (JCTVC-J1100).  This release was announced on the email reflector.

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (http://hevc.kw.bbc.co.uk/trac). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful. It was noted that contributions had generally been submitted that were relevant to resolving the more difficult cases that might require further review.

Approximately 300 input contributions to the current meeting had been registered. A significant number of late-registered and late-uploaded contributions were noted. However, the relatively early upload deadline established for the current meeting (2012-10-01, nine days in advance of the meeting) has helped to enable advance study of most technical input material.

The draft specification text as the output of the preceding meeting remained in circulation for ISO/IEC draft international standard ballot at the time of the meeting. Thus, in the ISO/IEC process, any actions to be taken at the 11th meeting are to be considered only as preliminary "study" documents, pending the submission of formal comments at the completion of the ballot period (in January 2013). In ITU-T, the text remains at the status of a rapporteur's working draft in preparation for Consent (which is planned to occur in January 2013).

A preliminary basis for the document subject allocation and meeting notes for the 11th meeting had been circulated to the participants.