| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 12th Meeting: Geneva, CH, 14–23 Jan. 2013 | Document: JCTVC-L0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communications Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 11th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

The primary goal of this meeting is the finalization of the text of version of the High Efficiency Video Coding (HEVC) specification (for Final Draft International Standard ballot in ISO/IEC and Consent in ITU-T). The ballot period for the ISO/IEC Draft International Standard ballot closed on 2013-01-08, just prior to the 12th meeting.

Other goals of the meeting include progress in the work on the following:

- HEVC reference software development

- HEVC conformance specification

- HEVC range extensions

- HEVC scalability extensions, a.k.a. SHVC

The work of the JCT-VC overall had proceeded well and actively in the interim period. Active discussion had been carried out on the group email reflector (which had 1739 subscribers as of 2013-01-14), and the output documents from the preceding meeting had been produced.

Except as noted below, all report documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2012_11_K_Shanghai/), particularly including the following:

- The meeting report (JCTVC-K1000) [Posted 2013-01-12]

- The HEVC software guidelines (JCTVC-H1001) [Not updated for several meeting cycles]

Note: The "H" document, in this case, remains valid as the latest approved software guidelines.

- The HM 9 encoder description (JCTVC-K1002) [First posted 2012-12-21, updated 2013-01-12]

- The HEVC video coding specification Working Draft 9, a.k.a. ISO/IEC Study of DIS (JCTVC-K1003) [First posted 2012-10-21, last updated 2012-12-18 (13 versions released)]

- HEVC conformance specification Working Draft 1 (JCTVC-K1004) [Posted 2012-11-30]

- HEVC range extensions Working Draft 1 (JCTVC-K1005) [Posted 2013-01-10]

- HEVC range extensions common test conditions and software reference configurations (JCTVC-K1006) [Posted 2012-11-22]

- HEVC extensions NAL unit header and parameter set designs (JCTVC-K1007) [Posted 2012-10-19]

- Report of Results of the Joint Call for Proposals on Scalable High Efficiency Video Coding (SHVC) (JCTVC-K1008) [Posted 2012-12-21]

- Common HM test conditions and software reference configurations (JCTVC-K1100) [Posted 2012-12-04, with reference reference encodings announced 2012-11-11 and available at ftp://ftp.kw.bbc.co.uk/hevc/hm-9.0-anchors/ by anonymous ftp]

- Description of Tool Experiment A1: Upsampling filter for SHVC (JCTVC-K1101) [Posted 2012-11-03]

- Description of Tool Experiment A2: Inter-layer Texture Prediction Signaling in SHVC (JCTVC-K1102) [Posted 2012-11-03]

- Description of Tool Experiment B3: Combined Prediction in SHVC (JCTVC-K1103) [First posted 2012-10-30 with final update 2012-11-13]

- Description of Tool Experiment B4: Inter-layer filtering in SHVC (JCTVC-K1104) [First posted 2012-10-31 with final update 2012-11-03]

- Description of Tool Experiment C5: Inter-layer syntax prediction using HEVC base layer (JCTVC-K1105) [Posted 2012-11-03]

- Description of Tool Experiment C6: Inter-layer syntax prediction using AVC base layer (JCTVC-K1106) [First posted 2012-11-04 with final update 2012-11-08]

- Description of HEVC Range Extensions Core Experiment 1: Square and non-square transforms for 4:2:2 chroma format coding (JCTVC-K1121) [Posted 2012-11-12]

The current HM reference software manual has been continually updated along with the software itself, and a version-controlled copy is now included in the "doc" directory of the HM software repository. A PDF version has been produced and is included in the same location prior to each HM release.

The various ad hoc groups and the one core experiment had made progress, and various reports from those activities had been submitted.

The software for HM versions 9.0 and 9.1 had been prepared and released approximately as scheduled. An additional version 9.2 is likely to be released during the meeting.

Version 9.0 was released on 2012-11-05. It includes all the changes adopted at the 11th JCT-VC meeting that affect the common test conditions (JCTVC-L1100).  This release was announced on the email reflector.

Version 9.1 was released on 2012-12-03. It included the additional aspects not included in version 9.0 (esp. high-level syntax changes) to the extent feasible, and was announced on the email reflector.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-9.0.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-9.0-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (http://hevc.kw.bbc.co.uk/trac). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful. It was noted that contributions had generally been submitted that were relevant to resolving the more difficult cases that might require further review.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

Approximately 400 input contributions to the current meeting had been registered. A significant number of late-registered and late-uploaded contributions were noted. However, the relatively early upload deadline established for the current meeting (2013-01-07, seven days in advance of the meeting) has helped to enable advance study of most technical input material.

A preliminary basis for the document subject allocation and meeting notes for the 12th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted web site.