| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 13th Meeting: Incheon, KR, 18–26 Apr. 2013 | Document: JCTVC-M0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communications Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 12th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

The primary goals of the meeting were to review the work that was performed in the interim period since the 12th JCT-VC meeting in producing the 10th HEVC Test Model (HM10) software and text and editing the 10th HEVC specification Draft (which was issued as ISO/IEC FDIS 23008-2 and submitted to ITU for consent on ITU-T Rec. H.265). ITU-T approval had been completed 2013-04-13. The text quality was reported to be quite stable, some editorial input was submitted as M0432, which may require actions for correction. Other important topics of the meeting were the review of progress made towards definitions of Scalable HEVC (SHVC) extensions and range extensions into higher bit depths and non-4:2:0 colour sampling. In this context, two interim Core Experiments on range extensions (RCEx) and five Core Experiments on scalable extensions (SCEx) had been conducted. Advancing the work on development of conformance and reference software for HEVC and its extensions is also a significant goal.

The work of the JCT-VC overall had proceeded well and actively in the interim period. Active discussion had been carried out on the group email reflector (which had 1744 subscribers as of 2013-04-17), and the output documents from the preceding meeting had been produced.

Except as noted below, all report documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2013_01_L_Geneva/), particularly including the following:

- The meeting report (JCTVC-L1000) [Posted 2013-04-17]

- The HEVC software guidelines (JCTVC-H1001) [Not updated for several meeting cycles]

Note: The "H" document, in this case, remains valid as the latest approved software guidelines.

- The HM 10 encoder description (JCTVC-L1002) [First posted 2013-04-02, last updated 2013-04-08]

- The HEVC video coding specification Working Draft 10, submitted as ISO/IEC FDIS and for ITU consent (JCTVC-L1003) [First posted 2013-01-17, last updated 2013-03-19 (34 versions released)]

- HEVC conformance specification Working Draft 2 (JCTVC-L1004) [First posted 2013-01-23, last updated 2013-04-09]

- HEVC range extensions Working Draft 2, submitted as ISO/IEC PDAM (JCTVC-L1005) [First posted 2013-02-25, last updated 2013-04-06]

- HEVC range extensions common test conditions and software reference configurations (JCTVC-L1006) [posted 2013-02-21]

- SHVC Test Model 1 (JCTVC-L1007) [First posted 2013-02-15, last updated 2013-03-26]

- SHVC Working Draft 1 (JCTVC-L1008) [Posted 2013-03-20]

- Common SHM test conditions and software reference configurations (JCTVC-L1009) [Posted 2013-02-01, last updated 2013-02-12]

- HEVC HM10 Reference Software, submitted as ISO/IEC CD along with the conformance specification [Posted 2013-04-17]

- Description of HEVC Scalable Extensions Core Experiment 1 (SCE1): Intra Prediction Improvements in SHVC (JCTVC-L1101) [Posted 2013-01-23 with final update 2013-02-08]

- Description of HEVC Scalable Extensions Core Experiment 2 (SCE2): Inter-layer Texture Prediction Signaling and Deblocking (JCTVC-L1102) [Posted 2013-01-23 with final update 2013-02-07]

- Description of HEVC Scalable Extensions Core Experiment 3 (SCE3): Combined Inter and Inter-Layer Prediction in SHVC (JCTVC-L1103) [First posted 2013-01-23 with final update 2013-03-07]

- Description of HEVC Scalable Extensions Core Experiment 4 (SCE4): Inter-layer filtering (JCTVC-L1104) [First posted 2013-01-23 with final update 2013-02-11]

- Description of HEVC Scalable Extensions Core Experiment 5 (SCE5): Inter-layer syntax prediction using HEVC base layer (JCTVC-L1105) [First posted 2013-01-23 with final update 2013-02-19]

- Description of HEVC Range Extensions Core Experiment 1 (RCE1): Inter component decorrelation methods (JCTVC-L1121) [First posted 2013-02-07]

- Description of HEVC Range Extensions Core Experiment 2 (RCE2): Intra Prediction for Lossless Coding (JCTVC-L1122) [First posted 2013-02-17 with final update 2013-03-19]

The current HM reference software manual has been continually updated along with the software itself, and a version-controlled copy is now included in the "doc" directory of the HM software repository. A PDF version has been produced and is included in the same location prior to each HM release.

The various ad hoc groups and the seven core experiment had made progress, and various reports from those activities had been submitted.

The software for HM version 10.0 had been prepared and released approximately as scheduled. Version 10.1 is expected to be released during the meeting.

Progress was made to build the software for SHVC and Range Extensions on top of HM10 as well.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-10.0.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-10.0-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful. It was noted that contributions had generally been submitted that were relevant to resolving the more difficult cases that might require further review.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

Approximately 400 input contributions to the current meeting had been registered. A significant number of late-registered and late-uploaded contributions were noted. However, the relatively early upload deadline established for the current meeting (2013-04-08, seven days in advance of the meeting) has helped to enable advance study of most technical input material.

A preliminary basis for the document subject allocation and meeting notes for the 13th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted web site.