| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 13th Meeting: Incheon, KR, 18–26 Apr. 2013 | Document: JCTVC-M0003 |
| --- | --- |

| Title: | JCT-VC AHG report: HEVC HM software development and software technical evaluation (AHG3) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JCT-VC |  |  |
| Purpose: | Ad-hoc group report |  |  |
| Author(s) or Contact(s): | Frank Bossen David Flynn Karsten Suehring | Email: | bossen@docomoinnovations.com dflynn@blackberry.com karsten.suehring@hhi.fraunhofer.de |
| Source: | AHG chairs |  |  |

_____________________________

# Abstract

This report summarises the activities of the AhG on HEVC HM software development and software technical evaluation that have taken place between the 12th and 13th JCT-VC meetings. Activities focused on integration of tools adopted at the 12th meeting into a common code base and fixing bugs.

# Introduction

The mandates given to the AhG are as follows:

- Coordinate development of the HM software and its distribution to JCT-VC members

- Produce documentation of software usage for distribution with the software

- Prepare and deliver HM 10.0 software version and the reference configuration encodings according to JCTVC-L1100 based on common conditions (expected within 1 week after the meeting).

- Prepare and deliver HM 10.1 software and additional "dot" version software releases and software branches as appropriate.

- Perform analysis and reconfirmation checks of the behaviour of technical changes adopted into the draft design, and report the results of such analysis.

- Suggest configuration files for additional testing of tools.

- Coordinate with HEVC Draft and Test Model editing AhG to identify any mismatches between software and text.

A brief summary of activities related to each mandate is given below.

- Development of the software was co-ordinated with the parties needing to integrate changes. A single track of development was pursued. The distribution of the software was made available through the SVN servers set up at HHI and the BBC, as announced on the JCT-VC email reflector.

- The HM user manual has been updated and a version controlled copy is included in the doc directory of the repository. A PDF version has been produced and is included in the same location prior to each HM release.

- Version 10.0 of the software was delivered to schedule and reference configuration encodings were provided according to the common test conditions through an ftp site hosted by the BBC.

ftp://ftp.kw.bbc.co.uk/hevc/hm-10.0-anchors/

- Version 10.1 is still in development to be released during the 13th JCT-VC meeting. A number of bugs have been identified and fixed including an issue that allowed the encoder to generate non-conforming bitstreams.

- There are a number of reported software bugs that should be fixed.

- High-level syntax implementations continue to take considerable time. One non-normative change is still pending due to poor software quality of the provided patch.

- The bug tracking system has been moved from the BBC site to HHI and can now be accessed using the following URL (the old URLs will redirect to the new site)
https://hevc.hhi.fraunhofer.de/trac/hevc

- Another bug tracking system sharing the same accounts has been set up for MV and 3D extension development in JCT-3V.

# History of revisions

Multiple versions of the HM software were produced and announced on the JCT-VC email reflector. The following sections give a brief summary of the changes made for each version. A detailed history of all changes made to the software can be viewed at https://hevc.hhi.fraunhofer.de/trac/hevc/timeline.

Released versions of the software are available on the SVN server at the following URL: 
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,

where version_number corresponds to one of the versions described below (eg., HM-10.0). Intermediate code submissions can be found on a variety of branches available at:

https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,

where branch_name corresponds to a branch (eg., HM-10.0-dev).

## Version 10.0

HM 10.0 has been released on February 4, 2013. It includes all the changes adopted at the 12th JCT-VC meeting that affect the bitstream syntax including high-level syntax. This release was announced on the email reflector.

Table 1 shows the performance change since HM-9.0.

|  | All Intra Main |  |  | All Intra HE10 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Y | U | V | Y | U | V |
| Class A (8bit) | 0,0% | 0,0% | -0,1% | 0,0% | 0,0% | 0,0% |
| Class B | 0,0% | 0,0% | -0,1% | 0,0% | 0,0% | 0,0% |
| Class C | 0,0% | -0,1% | -0,1% | 0,0% | -0,1% | -0,1% |
| Class D | 0,0% | -0,3% | -0,3% | 0,0% | -0,1% | -0,1% |
| Class E | 0,0% | -0,2% | -0,3% | 0,0% | -0,1% | 0,0% |
| Overall | 0,0% | -0,1% | -0,2% | 0,0% | -0,1% | -0,1% |
|  | 0,0% | -0,1% | -0,2% | 0,0% | -0,1% | -0,1% |
| Class F | 0,0% | -0,1% | -0,1% | -0,1% | -0,1% | -0,1% |
| Enc Time[%] | 97% |  |  | 110% |  |  |
| Dec Time[%] | 88% |  |  | 105% |  |  |
|  | Random Access Main |  |  | Random Access HE10 |  |  |
|  | Y | U | V | Y | U | V |
| Class A (8bit) | -0,1% | 0,0% | 0,1% | 0,0% | -0,2% | -0,1% |
| Class B | 0,0% | 0,1% | 0,0% | 0,0% | 0,0% | -0,1% |
| Class C | 0,0% | -0,1% | 0,0% | 0,0% | -0,1% | -0,1% |
| Class D | 0,1% | 0,1% | -0,3% | 0,0% | 0,3% | -0,3% |
| Class E |  |  |  |  |  |  |
| Overall | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | -0,2% |
|  | 0,0% | 0,0% | -0,1% | 0,0% | 0,0% | -0,2% |
| Class F | 0,0% | 0,1% | 0,0% | 0,0% | 0,1% | 0,0% |
| Enc Time[%] | 122% |  |  | 111% |  |  |
| Dec Time[%] | 122% |  |  | 107% |  |  |
|  | Low delay B Main |  |  | Low delay B HE10 |  |  |
|  | Y | U | V | Y | U | V |
| Class A |  |  |  |  |  |  |
| Class B | 0,0% | -0,2% | -0,1% | 0,0% | 0,2% | -0,1% |
| Class C | 0,0% | 0,1% | 0,0% | 0,0% | 0,1% | 0,2% |
| Class D | 0,0% | 0,1% | -0,2% | 0,0% | -0,5% | -0,2% |
| Class E | -0,1% | -0,4% | 1,4% | 0,0% | 0,4% | 0,7% |
| Overall | 0,0% | -0,1% | 0,2% | 0,0% | 0,0% | 0,1% |
|  | 0,0% | 0,0% | 0,2% | 0,0% | 0,0% | 0,1% |
| Class F | 0,3% | 0,0% | 0,5% | 0,1% | -0,4% | 0,4% |
| Enc Time[%] | 113% |  |  | 109% |  |  |
| Dec Time[%] | 115% |  |  | 104% |  |  |

Table 1 HM 10.0 vs HM 9.0

## Version 10.1

HM 10.1 has not yet been released, but is expected during the 13th JCT-VC meeting. This version contains additional implementation of optional syntax, i.e. SEI messages and bug fixes. Also non-normative encoder changes have been added in this version.

Special attention has been put into fixing issues that were found during verification testing. One issue (#1071) was identified where the HM 10.0 encoder could create non-conforming bitstreams. Updated anchor bitstream have been created after fixing the issue.

One software only change related to field coding is still pending related to issues with the code quality.

Unless the release has been tagged, the development branch can be found under
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/HM-10.0-dev

Table 2 shows the performance differences between HM 10.0 and HM 10.1.

|  | All Intra Main |  |  | All Intra HE10 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Y | U | V | Y | U | V |
| Class A (8bit) | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class B | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class C | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class D | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class E | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Overall | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
|  | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class F | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Enc Time[%] | 89% |  |  | 93% |  |  |
| Dec Time[%] | 98% |  |  | 95% |  |  |
|  | Random Access Main |  |  | Random Access HE10 |  |  |
|  | Y | U | V | Y | U | V |
| Class A (8bit) | 0,2% | 0,2% | 0,2% | 0,2% | 0,2% | 0,2% |
| Class B | 0,0% | 0,1% | 0,1% | 0,0% | 0,2% | 0,1% |
| Class C | 0,1% | 0,1% | 0,1% | 0,0% | 0,0% | 0,1% |
| Class D | 0,0% | 0,0% | 0,2% | 0,1% | 0,0% | 0,1% |
| Class E |  |  |  |  |  |  |
| Overall | 0,1% | 0,1% | 0,1% | 0,1% | 0,1% | 0,1% |
|  | 0,1% | 0,1% | 0,2% | 0,1% | 0,1% | 0,1% |
| Class F | 0,1% | 0,1% | 0,1% | 0,1% | 0,1% | 0,2% |
| Enc Time[%] | 99% |  |  | 99% |  |  |
| Dec Time[%] | 95% |  |  | 97% |  |  |
|  | Low delay B Main |  |  | Low delay B HE10 |  |  |
|  | Y | U | V | Y | U | V |
| Class A |  |  |  |  |  |  |
| Class B | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class C | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class D | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class E | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Overall | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
|  | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Class F | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% | 0,0% |
| Enc Time[%] | 102% |  |  | 102% |  |  |
| Dec Time[%] | 100% |  |  | 99% |  |  |

Table 2 HM 10.1 versus HM 10.0

# Recommendations

- Continue to develop reference software based on HM version 10.x and improve its quality.

- Remove macros introduced in previous HM versions before starting integration towards HM11.0 such as to make the software more readable

- Test reference software more extensively outside of common test conditions

- Add more conformance checks to the decoder to more easily identify non-conforming bitstreams.

- Encourage people who are implementing HEVC based products to report all (potential) bugs that they are finding in that process.