| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 14th Meeting: Vienna, AT, 25 July – 2 Aug. 2013 | Document: JCTVC-N0003 |
| --- | --- |

| Title: | JCT-VC AHG report: HEVC HM software development and software technical evaluation (AHG3) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JCT-VC |  |  |
| Purpose: | Ad-hoc group report |  |  |
| Author(s) or Contact(s): | Frank Bossen David Flynn Karsten Suehring | Email: | frank@bossentech.com dflynn@blackberry.com karsten.suehring@hhi.fraunhofer.de |
| Source: | AHG chairs |  |  |

_____________________________

# Abstract

This report summarises the activities of the AhG on HEVC HM software development and software technical evaluation that have taken place between the 13th and 14th JCT-VC meetings. Activities focused on integration of tools adopted at the 12th meeting into a common code base and fixing bugs.

# Introduction

The mandates given to the AhG are as follows:

- Coordinate development of the HM software and its distribution

- Produce documentation of software usage for distribution with the software

- Prepare and deliver HM 11.0 software version and the reference configuration encodings according to JCTVC-L1100 common conditions (expected within 2 weeks after the meeting).

- Prepare and deliver additional "dot" version software releases and software branches as appropriate.

- Suggest configuration files for additional testing of tools.

- Coordinate with HEVC Test Model editing and Errata Reporting AhG to identify any mismatches between software and text.

A brief summary of activities related to each mandate is given below.

- Development of the software was co-ordinated with the parties needing to integrate changes. A single track of development was pursued. The distribution of the software was made available through the SVN servers set up at HHI and the BBC, as announced on the JCT-VC email reflector.

- The HM user manual has been updated and a version controlled copy is included in the doc directory of the repository. A PDF version has been produced and is included in the same location prior to each HM release.

- Version 11.0 of the software was delivered to schedule and reference configuration encodings were provided according to the common test conditions through an ftp site hosted by the BBC.

ftp://ftp.kw.bbc.co.uk/hevc/hm-11.0-anchors/

- Version 11.1 is still in development to be released during the 14th JCT-VC meeting. A number of bugs have been identified and fixed including an issue that allowed the encoder to generate non-conforming bitstreams.

- There are a number of reported software bugs that should be fixed.

- One non-normative change, which was pending from the 12th JCT-VC meeting, is still pending.

- Improvements to the stability of the bug tracking system have been made which will allow rolling out additional bug trackers for SHVC and 3D-AVC.

# History of revisions

Multiple versions of the HM software were produced and announced on the JCT-VC email reflector. The following sections give a brief summary of the changes made for each version. A detailed history of all changes made to the software can be viewed at https://hevc.hhi.fraunhofer.de/trac/hevc/timeline.

Released versions of the software are available on the SVN server at the following URL: 
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,

where version_number corresponds to one of the versions described below (eg., HM-11.0). Intermediate code submissions can be found on a variety of branches available at:

https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,

where branch_name corresponds to a branch (eg., HM-11.0-dev).

## Version 11.0

HM 11.0 has been released on June 17, 2013. It includes all the (non-normative) changes adopted at the 13th JCT-VC meeting. It also contains bug fixes and will print warnings if no or invalid profiles or levels are selected in the configuration settings. This release was announced on the email reflector.

The coding performance did not change compared to HM-10.0.

## Version 11.1

HM 11.1 has not yet been released, but is expected during the 14th JCT-VC meeting. This version contains additional bug fixes.

One software only change related to field coding is still pending related to issues with the code quality (as reported at the last meeting).

Unless the release has been tagged, the development branch can be found under
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/HM-11.0-dev

There are no performance changes expected for HM 11.1.

# Recommendations

- Continue to develop reference software based on HM version 11.x and improve its quality.

- Remove macros introduced in previous HM versions before starting integration towards HM12.0 such as to make the software more readable

- Test reference software more extensively outside of common test conditions

- Add more conformance checks to the decoder to more easily identify non-conforming bitstreams.

- Encourage people who are implementing HEVC based products to report all (potential) bugs that they are finding in that process.

- Encourage people to submit bistreams that trigger bugs in the HM. Such bitstreams may also be useful for the conformance specification.