| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 15th Meeting: Geneva, CH, 23 Oct. – 1 Nov. 2013 | Document: JCTVC-O0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communications Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 14th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

In the interim period since the 14th JCT-VC meeting, the 12th HEVC Test Model (HM12) software and text had been produced, three interim Core Experiments on range extensions (RCEx) and four Core Experiments on scalable extensions (SCEx) were run. In preparation of the 15th meeting, progress was made towards definitions of Scalable HEVC (SHVC) extensions and range extensions into higher bit depths and non-4:2:0 colour sampling. Advancing the work on development of conformance and reference software for HEVC and its extensions was also a significant goal. Needs for corrections to version 1 were considered, and a verification test plan was set up for HEVC version 1 performance testing.

The work of the JCT-VC overall had proceeded well and actively in the interim period. Active discussion had been carried out on the group email reflector (which had 1741 subscribers as of 2013-10-21), and the output documents from the preceding meeting had been produced.

Except as noted below, all report documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2013_07_N_Vienna/), particularly including the following:

- The meeting report (JCTVC-N1000) [Posted 2013-10-23]

- The HEVC software guidelines (JCTVC-H1001) [Not updated for several meeting cycles]

Note: The "H" document, in this case, remains valid as the latest approved software guidelines.

- The HM 12 encoder description (JCTVC-N1002) [Posted 2013-10-12]

- The HEVC (version 1) defect report (JCTVC-N1003) [Posted 2013-09-27]

- HEVC conformance specification Working Draft 4, submitted as ISO/IEC DIS (JCTVC-N1004) [Posted 2013-09-03]

- HEVC range extensions Draft 4, submitted as ISO/IEC DAM (JCTVC-N1005) [First posted 2013-08-07, last updated 2013-08-08]

- HEVC range extensions common test conditions and software reference configurations (JCTVC-N1006) [Posted 2013-08-16]

- SHVC Test Model 3 (JCTVC-N1007) [Posted 2013-09-15]

- SHVC Draft 3, submitted as ISO/IEC PDAM (JCTVC-N1008) [First posted 2013-08-20, last updated 2013-09-16]

- Common SHM test conditions and software reference configurations (JCTVC-N1009) [Posted 2013-08-28]

- HEVC HM12 Reference Software, submitted as ISO/IEC DIS (JCTVC-N1010) [Posted 2013-XX-XX]

- HEVC verification test plan draft 1 (JCTVC-N1011) [Posted 2013-08-03]

- Description of HEVC Scalable Extensions Core Experiment 1 (SCE1): Arbitrary scalability ratio support (JCTVC-N1101) [First posted 2013-08-12 with final update 2013-08-15]

- Description of HEVC Scalable Extensions Core Experiment 2 (SCE2): Single loop decoding (JCTVC-N1102) [Posted 2013-08-08

- Description of HEVC Scalable Extensions Core Experiment 3 (SCE3): Inter-layer filtering (JCTVC-N1103) [First posted 2013-08-02 with final update 2013-08-29]

- Description of HEVC Scalable Extensions Core Experiment 4 (SCE4): Color gamut and bit depth scalability (JCTVC-N1104) [Posted 2013-09-28]

- Description of HEVC Range Extensions Core Experiment 1 (RCE1): Inter component decorrelation methods (JCTVC-N1121) [First posted 2013-08-09 with final update 2013-09-20]

- Description of HEVC Range Extensions Core Experiment 2 (RCE2): Rice parameter initialization and update (JCTVC-N1122) [First posted 2013-08-02 with final update 2013-09-06]

- Description of HEVC Range Extensions Core Experiment 3 (RCE3): Intra prediction techniques (JCTVC-N1123) [First posted 2013-08-02 with final update 2013-09-18]

The various ad hoc groups and the seven core experiments had made progress, and various reports from those activities had been submitted.

The software for HM version 12.0 had been prepared and released approximately as scheduled. Progress was made to build the software for SHVC and Range Extensions on top of HM12 as well.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-12.0.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-12.0-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful. It was noted that contributions had generally been submitted that were relevant to resolving the more difficult cases that might require further review.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

Approximately 330 input contributions to the current meeting had been registered. A significant number of late-registered and late-uploaded contributions were noted. However, the relatively early upload deadline established for the current meeting (2013-10-14, nine days in advance of the meeting) has helped to enable advance study of most technical input material.

A preliminary basis for the document subject allocation and meeting notes for the 15th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted web site.