| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 15th Meeting: Geneva, CH, 23 Oct. – 1 Nov. 2013 | Document: JCTVC-O0012 |
| --- | --- |

| Title: | JCT-VC AHG report: SHVC software development (AHG12) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JCT-VC |  |  |
| Purpose: | Ad-hoc group report |  |  |
| Author(s) or Contact(s): | Vadim Seregin Yong He Tzu-Der Chuang Do-Kyoung Kwon | Email: | vseregin@qti.qualcomm.com Yong.He@InterDigital.com peter.chuang@mediatek.com d-kwon@ti.com |
| Source: | AHG12 chairs |  |  |

_____________________________

# Abstract

This report summarises activities of the AHG12 on SHVC software development.

# Introduction

Mandates of the AHG12 are the following:

| SHVC software development (AHG12) (jct-vc@lists.rwth-aachen.de) - Prepare SHM 3.0 software (based on HM 11) for experimentation. - Provide software to CEs within two weeks after the meeting. - Remove IntraBL framework from SHM software. - Bring software into alignment with HM 12 by the next meeting. - Discuss and identify additional issues related to SHVC software. | V. Seregin (chair), T. Chuang, Y. He, D. Kwon (vice-chairs) | N |
| --- | --- | --- |

The current latest software version SHM3.1 contains all the items adopted last meeting, however more work has to be done on the following items and will be addressed in the next software release:

- inferring of the scaling list

- vps_extension_offset calculation

- signal POC LSB in enhancement layer IRAP pictures

Bug tracker was set up and available at https://hevc.hhi.fraunhofer.de/trac/shvc

Informative downsampling tool has been implemented as a standalone project and it currently supports 1.5 and 2x downsampling.

# Software versions

Three software versions have been released by AHG12, integration details and performance summary are given in the next subsections. In the document, only HEVC base layer results are provided and AVC base layer data can be found in the accompanying excel tables. Performance results are consistent with the adopted techniques.

## SHM3.0

Software version SHM3.0 based on HM11 was released according to the schedule and the following items have been integrated into this version:

- removed IntraBL framework

- JCTVC-N0107: remove alternative collocated picture signalling and inter_layer_sample_pred_only_flag

- JCTVC-N0111: upsampling rounding offset using scalling factors

- JCTVC-N0195 proposal 2, JCTVC-N0118: add presence flag in VPS ext to condition inter-layer prediction signaling in slice segment header

- JCTVC-N0195 proposal 1, JCTVC-N0081, JCTVC-N0154, JCTVC-N0217: a condition on signaling inter_layer_pred_layer_idc[ i ], to avoid sending when NumDirectRefLayers equals NumActiveRefLayerPics, and infer values instead

- JCTVC-N0195 proposal 5, JCTVC-N0085: constrain sum of lengths to be less than or equal to 6

- JCTVC-N0139: position rounding for MV derivation in motion mapping

- JCTVC-N0214: dynamic range control of intermediate buffer in re-sampling process

- JCTVC-N0316/JCTVC-N0082: initial reference picture list construction

- JCTVC-N0219/JCTVC-N0273: arbitrary spatial ratio support

- JCTVC-N0055: resampling bug fix for positive left scaled offset

- JCTVC-N0120: max_tid_ref_pics_plus1_present_flag

## SHM3.0.1

During testing of SHM3.0, two issues were identified and fixed in SHM-3.0.1:

- Missed LTR picture marking for new RPL initialization

- Modified collocated from L0 flag setting

SHM3.0.1 software version was recommended for CE experimentation.

SHM3.0.1 performance relative to the SHM2.0 based on CTC is summarized below and more details can be found in the accompanying excel tables.

Table1. SHM3.0.1 against SHM2.0 with CTC

In addition to CTC, simulcast test based on SHM3.0.1 have been performed and results of SHM3.0.1 against SHM3.0.1 with disabled inter-layer prediction as an anchor are summarized in the next table.

Table2. Simulcast for SHM3.0.1

## SHM3.1

Remaining adopted items have been integrated on top of SHM3.0.1 version, software base was updated to HM12 and was released as SHM3.1.

SHM3.1 performance relative to the SHM3.0.1 with CTC is summarized below and more details can be found in the accompanying excel tables.

Table3. SHM3.1 against SHM3.0.1 with CTC

# Development plan and recommendations

Continue to develop reference software based on SHM-3.1 and improve its quality.