| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 20th Meeting: Geneva, CH, 10 – 18 Feb. 2015 | Document: JCTVC-T0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 19th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

In the interim period since the 19th JCT-VC meeting, the following (14) documents had been produced:

- HEVC test model (HM) 16 improved encoder description (including RExt modifications),

- HEVC conformance testing defect report (for Version 1),

- RExt draft verification test plan (including some testing of version 1 for interlaced video),

- RExt reference software draft 1 and conformance testing draft 3,

- SHVC conformance testing draft 1 and test model 8;

- For HEVC screen content coding (SCC) extensions, the HEVC screen content coding test model 3, SCC draft text 2, and a document specifying common test conditions and software reference configurations for SCC experiments.

- Finalized versions of three Core Experiment reports for SCC (CE1: Improvements of palette mode, CE2: Intra block copy relationship to inter coding, and CE3: Intra Line Copy and Intra String Copy)

Furthermore, three Core Experiments on screen content coding tools (CE1…3) were run. Advancing the work on development of conformance and reference software for HEVC extensions was also a significant goal.

The work of the JCT-VC overall had proceeded well and actively in the interim period with a considerable number of input documents to the current meeting. Active discussion had been carried out on the group email reflector (which had 1729 subscribers as of 2015-02-09), and the output documents from the preceding meeting had been produced.

Except as noted below, output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2015_02_T_Geneva/ ), particularly including the following:

- The meeting report (JCTVC-S1000) [Posted 2015-02-10]

- The HM 16 improved encoder description (JCTVC-S1002) [Posted 2015-02-06]

- Draft verification test plan for interlaced video and format range extensions (JCTVC-S1003) [Posted 2014-12-02]

- HEVC Version 1 Conformance Testing Defect Report (JCTVC-S1004) [Posted 2014-11-21]

- HEVC screen content coding draft 2 (JCTVC-S1005) [Posted 2014-12-10]

- SHVC Test Model 8 (JCTVC-S1007) [Posted 2015-02-10]

- SHVC Conformance Testing Draft 1 (JCTVC-S1008) [Posted 2014-11-19]

- HEVC Reference Software for Format Range Extensions Profiles (JCTVC-S1011) [Posted 2014-11-19]

- Range Extensions conformance draft 3 (JCTVC-S1012) [Posted 2014-12-26]

- Screen Content Coding Test Model 3 (JCTVC-S1014) [Posted 2015-02-05]

- Common SCC test conditions (JCTVC-S1015) [First posted 2014-11-08, last updated 2014-11-22]

- Description of Core Experiment 1 (CE1): Improvements of palette mode (JCTVC-S1101) [Posted 2014-11-22]

- Description of Core Experiment 2 (CE2): Intra block copy relationship to inter coding (JCTVC-S1102) [First posted 2014-10-24, last updated 2014-11-24]

- Description of Core Experiment 3 (CE3): Intra line copy and intra string copy (JCTVC-S1103) [First posted 2014-11-22, last updated 2014-12-19]

The fifteen ad hoc groups and the three core experiments had made progress, and various reports from those activities had been submitted.

The different software modules (HM16.3, SHM8.0 and SCM3.0) had been prepared and released with appropriate updates approximately as scheduled. Both SHM and SCM are implemented as branches from HM16.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-16.3.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-16.3-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful. It was noted that contributions had generally been submitted that were relevant to resolving the more difficult cases that might require further review.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

Approximately 200 input contributions to the current meeting had been registered. A significant number of late-registered and late-uploaded contributions were noted, even though most were cross-check documents.

A preliminary basis for the document subject allocation and meeting notes for the 20th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted ftp site.