| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 22nd Meeting: Geneva, CH, 15–21 Oct 2015 | Document: JCTVC-V0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 21st meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

In the interim period since the 21st JCT-VC meeting, the following (11) documents had been produced:

- The HEVC test model (HM) 16 improved encoder description (including RExt modifications) update 3; [Missing as of early 2015-10-15]

- The verification test report for format range extensions and interlaced video;

- For the format range extensions (RExt), the RExt reference software draft 3 and conformance testing draft 5, the latter combined with improved version 1 conformance testing;

- For the scalable extensions (SHVC), the SHVC reference software draft 2, conformance testing draft 3, SHVC test model 10 (SHM 10) [Missing as of early 2015-10-15], and draft verification test plan for SHVC;

- For the HEVC screen content coding (SCC) extensions, the HEVC screen content coding test model 5 (SCM 5), SCC draft text 4, and a document specifying common test conditions and software reference configurations for SCC experiments.

Furthermore, one Core Experiment on screen content coding (CE1) was performed, as reported in the summary report JCTVC-V0021. Advancing the work on development of conformance and reference software for HEVC extensions was also a significant goal.

The work of the JCT-VC overall had proceeded well and actively in the interim period with a considerable number of input documents to the current meeting. Active discussion had been carried out on the group email reflector (which had 1676 subscribers as of 2015-10-14), and the output documents from the preceding meeting had been produced.

Except as noted below, output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2015_06_U_Warsaw/), particularly including the following:

- The meeting report (JCTVC-U1000) [Posted 2015-10-14]

- The HM 16 improved encoder description update 3 (JCTVC-U1002) [Posted 2015-10-XX]

- Verification test report for format range extensions and interlaced video (JCTVC-U1003) [First posted 2015-08-03, last updated 2015-08-04]

- Verification test plan for scalable HEVC profiles (JCTVC-U1004) [Posted 2015-10-12]

- HEVC screen content coding draft 4 (JCTVC-U1005) [Posted 2015-09-05]

- SHVC Test Model 10 (JCTVC-U1007) [Posted 2015-10-XX]

- SHVC Conformance Testing Draft 3 (JCTVC-U1008) [Posted 2015-09-25]

- HEVC Reference Software for Format Range Extensions Profiles Draft 3 (JCTVC-U1011) [Posted 2015-09-22]

- Range Extensions Conformance Testing Draft 5, and improved Version 1 Conformance Testing (JCTVC-U1012) [Posted 2015-09-08]

- Reference Software for HEVC scalable extensions Draft 2 (JCTVC-U1013) [Posted 2015-08-27]

- Screen Content Coding Test Model 5 Encoder Description (JCTVC-U1014) [Posted 2015-10-15]

- Common SCC test conditions (JCTVC-U1015) [First posted 2015-07-17, last updated 2015-09-18]

- Description of Core Experiment 1 (CE1): Chroma deblocking filtering (JCTVC-U1101) [Posted 2015-06-30]

The thirteen ad hoc groups and the core experiment had made progress, and various reports from those activities had been submitted.

The different software modules (HM16.6, SHM10.0 and SCM5.0-5.2) had been prepared and released with appropriate updates approximately as scheduled. Both SHM and SCM are implemented as branches from HM16.6. (true for SHM?)

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-16.4.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-16.4-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful. It was noted that contributions had generally been submitted that were relevant to resolving the more difficult cases that might require further review.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

Approximately 50 input contributions to the current meeting had been registered. A number of late-registered and late-uploaded contributions were noted, even though most were cross-check documents.

A preliminary basis for the document subject allocation and meeting notes for the 22nd meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted ftp site.