| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 22nd Meeting: Geneva, CH, 15–21 Oct. 2015 | Document: JCTVC-V0003 |
| --- | --- |

| Title: | JCT-VC AHG report: HEVC HM software development and software technical evaluation (AHG3) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JCT-VC |  |  |
| Purpose: | Ad-hoc group report |  |  |
| Author(s) or Contact(s): | Karsten Suehring (chair) Karl Sharman | Email: | karsten.suehring@hhi.fraunhofer.de karl.sharman@eu.sony.com |
| Source: | AHG chairs |  |  |

_____________________________

# Abstract

This report summarises the activities of the AhG on HEVC HM software development and software technical evaluation that have taken place between the 21st and 22nd JCT-VC meetings. Activities focused on integration of software adoptions and software maintenance, i.e. code tidying and fixing bugs

# Introduction

The mandates given to the AhG are as follows:

•	Coordinate development of the HM software and its distribution.

•	Produce documentation of software usage for distribution with the software.

•	Prepare and deliver HM 16.x software versions and the reference configuration encodings according to JCTVC-L1100 and JCTVC-P1006 common conditions.

•	Suggest configuration files for additional testing of tools.

•	Coordinate with AHG2 on HEVC test model editing and errata reporting to identify any mismatches between software and text.

A brief summary of activities related to each mandate is given below.

- Two proposals were adopted at the last meeting that included encoder software changes (JCTVC-U0040 and JCTVC-U0132). The proposed software was reviewed by the software coordinators and some improvements were suggested. The proponents helped with improving their initial versions, so that both could be included into HM.
In addition, numerous bug fixes and cleanups were addressed. The distribution of the software was made available through the SVN server set up at HHI, as announced on the JCT-VC email reflector, and http://hevc.info has been updated.

- The HM user manual has been updated and a version controlled copy is included in the doc directory of the repository. A PDF version has been produced and is included in the same location prior to each HM release.

- Version 16.7 was released on Oct. 14, 2015.

- There are a number of reported software bugs that should be fixed.

# History of revisions

## HM16.7

HM16.7 was released on Oct. 14, 2015. It included:

- JCTVC-U0040: The encoder fixes were included into the HM software. Proposed encoder improvements were included with respect to keeping the previous coding behaviour as an encoder option. The new coding modes are not enabled in common test conditions.

- JCTVC-U0132: Buffer controlled rate control was included, providing flexible options for configuration. Rate control is not used in common test conditions.

- Chroma Remapping Information SEI was added to HM (The SEI is defined in version 2 of the specification, but also applies to the base spec.)

- Support for Access Unit Delimiter encoding has been added.

- Chroma Resampling Filter hint SEI encoding has been restructured and fixed.

- The patch for different char types (as described in the previous AHG report) was applied

- Build environments for MS Visual Studio have been restructured. Support for very old versions was removed, while support for new versions was added.

- 10 bug reports were closed.

Coding results show minor differences due to the changes in JCTVC-U0040.

The summary of the results relative to HM16.6 that was put on the reflector is supplied along with this contribution, as are the full set of results.

# Further work

The following are persistent bug reports where study is encouraged:

- High level picture types: IRAP, RASL, RADL, STSA:

Tickets #1096, #1101, #1333, #1334, #1346.

- Rate-control and QP selection – numerous problems with multiple slices:
		Tickets #1314, #1338, #1339.

- Field-coding:
		Tickets #1145, #1153.

- Decoder picture buffer:

Tickets #1277, #1286, #1287, #1304.

- NoOutputOfPriorPicture processing:

Tickets #1335, #1336, #1393.

- Additional decoder checks:

Tickets #1367, #1383.

In addition, as described to the community at the last two JCT-VC meetings, alterations to remove the unused software hierarchy in the entropy coding sections of the code, and to remove terms such as CAVLC is being considered.

# Recommendations

- Continue to develop reference software based on HM version 16.7 and improve its quality.

- Test reference software more extensively outside of common test conditions

- Add more conformance checks to the decoder to more easily identify non-conforming bit-streams, especially for profile and level constraints.

- Encourage people who are implementing HEVC based products to report all (potential) bugs that they are finding in that process.

- Encourage people to submit bit-streams that trigger bugs in the HM. Such bit-streams may also be useful for the conformance specification.