| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 23rd Meeting: San Diego, USA, 19–26 February 2016 | Document: JCTVC-W0003 |
| --- | --- |

| Title: | JCT-VC AHG report: HEVC HM software development and software technical evaluation (AHG3) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document to JCT-VC |  |  |
| Purpose: | Ad-hoc group report |  |  |
| Author(s) or Contact(s): | Karsten Suehring (chair) Karl Sharman | Email: | karsten.suehring@hhi.fraunhofer.de karl.sharman@eu.sony.com |
| Source: | AHG chairs |  |  |

_____________________________

# Abstract

This report summarises the activities of the AhG on HEVC HM software development and software technical evaluation that have taken place between the 22nd and 23rd JCT-VC meetings. Activities focused on integration of software adoptions and software maintenance, i.e. code tidying and fixing bugs

# Introduction

The mandates given to the AhG are as follows:

•	Coordinate development of the HM software and its distribution.

•	Produce documentation of software usage for distribution with the software.

•	Prepare and deliver HM 16.x software versions and the reference configuration encodings according to JCTVC-L1100 and JCTVC-P1006 common conditions.

•	Suggest configuration files for additional testing of tools.

•	Investigate how to minimize the number of separate codebases maintained for group reference software.

•	Coordinate with AHG2 on HEVC test model editing and errata reporting to identify any mismatches between software and text.

A brief summary of activities related to each mandate is given below.

- The one proposal that was adopted at the last meeting regarding modifications to rate control (JCTVC-V0078), and one proposal that was adopted at the 21st meeting on the Alternative Transfer Characteristics SEI (JCTVC-U0033) were added to the HM development code base.

- In addition, some minor bug fixes and cleanups were addressed. The distribution of the software was made available through the SVN server set up at HHI, as announced on the JCT-VC email reflector, and http://hevc.info has been updated.

- Version 16.8 is due to be released during the meeting.

- There are a number of reported software bugs that should be fixed.

# History of revisions

## Towards HM16.8

HM16.8 is due to be released during the meeting. It includes:

- JCTVC-V0078: modification of the rate control lower bounds. Rate control is not used in common test conditions.

- JCTVC-U0033: add support for Alternative Transfer Characteristics SEI message (with syntax element naming taken from the current SCC draft text, V1005).

- 3 bug reports were closed, although only one of these related to a bug within the code (relating to the Mastering Display Colour Volume SEI).

None of the changes affect the coding results of the common test conditions set out in JCTVC-L1100 or JCTVC-P1006, and therefore these have not been re-published.

# Further work

The following are persistent bug reports where study is encouraged:

- High level picture types: IRAP, RASL, RADL, STSA:

Tickets #1096, #1101, #1333, #1334, #1346.

- Rate-control and QP selection – numerous problems with multiple slices:
		Tickets #1314, #1338, #1339.

- Field-coding:
		Tickets #1145, #1153.

- Decoder picture buffer:

Tickets #1277, #1286, #1287, #1304.

- NoOutputOfPriorPicture processing:

Tickets #1335, #1336, #1393.

- Additional decoder checks:

Tickets #1367, #1383.

However, a patch has been generated that adds some conformance checks. It is being considered for potential inclusion in a future release.

As described to the community at the last three JCT-VC meetings, alterations to remove the unused software hierarchy in the entropy coding sections of the code, and to remove terms such as CAVLC is being considered. However, this will now need to also consider the impact on the JEM branch.

The possibility of merging branches has been considered, in particular merging of SHM (Scalable coding HEVC Model) into HM, although further discussions are required. Currently, within the JCT-VC and JCT-3V, there are the HM, the SCM (for SCC), the SHM (for scalable) and the HTM (3D and multi-view) software models. There is also the JET’s JEM branch for exploration of future technologies. The biggest problem to merging these branches is the clash in the overlapping functionality in SHM and HTM – for example, the handling of multiple levels is not consistent between the two. By careful consideration of these two codebases, it would be possible to incrementally modify HM so that the SHM and HTM branches gradually aligned, although it is also very important to minimise the impact on the core HM code base as this also impacts the other branches. The work appears to be significant and would require close coordination between the software coordinators.

# Recommendations

- Continue to develop reference software based on HM version 16.7/8 and improve its quality.

- Test reference software more extensively outside of common test conditions

- Add more conformance checks to the decoder to more easily identify non-conforming bit-streams, especially for profile and level constraints.

- Encourage people who are implementing HEVC based products to report all (potential) bugs that they are finding in that process.

- Encourage people to submit bit-streams that trigger bugs in the HM. Such bit-streams may also be useful for the conformance specification.

- Continue to investigate the merging of branches with the other software coordinators.