| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 24th Meeting: Geneva, CH, 26 May – 01 June 2016 | Document: JCTVC-X0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 23rd meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

In the interim period since the 23rd JCT-VC meeting, the following (13) documents had been produced:

- The HEVC test model (HM) 16 improved encoder description (including RExt modifications) update 5;

- For the format range extensions (RExt), conformance testing draft 6 (including improved HEVC version 1 testing);

- For the scalable extensions (SHVC), the SHVC reference software draft 4, conformance testing draft 5, and a verification test report;

- For the HEVC screen content coding (SCC) extensions, a draft text for version 4 of HEVC including draft text 6 of the text of SCC extensions, the HEVC screen content coding test model 7 (SCM 7), reference software draft 1, and conformance testing draft 1.

- For high dynamic range (HDR) and wide colour gamut (WCG) video coding extensions, a text amendment for ICTCP colour representation support in HEVC draft 1, a technical report text of conversion and coding practices for HDR/WCG video draft 1, a verification test plan for HDR/WCG video coding using the HEVC Main 10 profile, and a description of common test conditions (CTC) for HDR/WCG video coding experiments.

The work of the JCT-VC overall had proceeded well and actively in the interim period with a considerable number of input documents to the current meeting. Active discussion had been carried out on the group email reflector (which had 1666 subscribers as of 2016-05-24), and the output documents from the preceding meeting had been produced.

Except as noted below, output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/2016_05_X_Geneva/), particularly including the following:

- The meeting report (JCTVC-W1000) [Posted 2016-05-26]

- The HM 16 improved encoder description update 5 (JCTVC-W1002) [Posted 2016-05-18]

- Draft text 1 for ICtCp support in HEVC (JCTVC-W1003) [Posted 2016-03-19]

- Verification test report for scalable HEVC (JCTVC-W1004) [Posted 2016-03-19]

- HEVC screen content coding draft 6 (integrated in new edition)  (JCTVC-W1005) [First posted 2016-03-24, last updated 2016-05-14]

- SHVC Conformance Testing Draft 5 (JCTVC-W1008) [Posted 2016-05-21]

- HEVC Reference Software for Screen Content Coding Draft 1 (JCTVC-W1011) [will be posted during the meeting]

- Conformance Testing for improved Version 1 and Format Rang Extension profiles Draft 6 (JCTVC-W1012) [will be posted during the meeting]

- Reference Software for HEVC scalable extensions Draft 4 (JCTVC-W1013) [Posted 2016-05-03]

- Screen Content Coding Test Model 7 Encoder Description (JCTVC-W1014) [Posted 2016-05-23]

- Conformance Testing for HEVC Screen Content Coding (SCC) Extensions Draft 1 (JCTVC-W1016) [Posted 2016-05-24]

- Conversion and Coding Practices for HDR/WCG Video, Draft 1 (JCTVC-W1017) [First posted 2016-02-24, last updated 2016-02-27]

- Verification Test Plan for HDR/WCG Video Coding Using HEVC Main 10 Profile (JCTVC-W1018) [First posted 2016-02-26, last updated 2016-03-11]

- Common Test Conditions for HDR/WCG Video Coding Experiments (JCTVC-W1020) [Posted 2016-03-05]

The fourteen ad hoc groups had made progress, and various reports from those activities had been submitted.

The different software modules (HM16.9, SHM12.0 and SCM7.0) had been prepared and released with appropriate updates approximately as scheduled (both SHM12.0 and SCM7.0 are also based on HM16.9).

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-16.7.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-16.7-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

Approximately 50 input contributions to the current meeting had been registered. The bulk of these relates to coding of HDR video using HEVC. Some late-registered and late-uploaded contributions were noted, even though most were cross-check documents.

A preliminary basis for the document subject allocation and meeting notes for the 24th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted ftp site.