| Joint Collaborative Team on Video Coding (JCT-VC) of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 26th Meeting: Geneva, CH, 12–20 January 2017 | Document: JCTVC-Z0001 |
| --- | --- |

| Title: | Ad hoc group report: JCT-VC project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-VC |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communication Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-VC ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the preceding meeting.

# Mandates

At the 25th meeting of the ITU-T/ISO/IEC Joint Collaborative Team on Video Coding (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-VC interim efforts

- Report on project status to JCT-VC reflector

- Provide a report to next meeting on project coordination status

The reflector used for discussions by the JCT-VC and all of its AHGs is the JCT-VC reflector:
jct-vc@lists.rwth-aachen.de. For subscription to this list, see
http://mailman.rwth-aachen.de/mailman/listinfo/jct-vc.

- Goals and activity

In the interim period since the 25th JCT-VC meeting, the following (11) documents had been produced:

- The HEVC test model (HM) 16 Update 7 encoder description;

- Draft 1 of a Main 10 Still Picture Profile for HEVC;

- Draft 1 of a content colour volume SEI message for HEVC;

- Draft 1 of a motion-constrained tile sets extraction SEI message for HEVC;

- For the HEVC screen content coding (SCC) extensions, draft 3 of reference software, draft 3 of conformance testing, and a verification test plan.

- For high dynamic range (HDR) and wide colour gamut (WCG) video coding extensions, draft 3 of a text amendment for ICTCP colour representation support in HEVC, draft 3 of a technical report text of conversion and coding practices for HDR/WCG video, draft 1 of a technical report text on signalling, backward compatibility, and display adaptation for HDR/WCG video, and a revised verification test report for HDR/WCG video coding using the HEVC Main 10 profile.

The work of the JCT-VC overall had proceeded well and actively in the interim period with a considerable number of input documents to the current meeting. Active discussion had been carried out on the group email reflector (which had 1642 subscribers as of 2017-01-11), and the output documents from the preceding meeting had been produced.

Except as noted below, output documents from the preceding meeting had been made available at the "Phenix" site (http://phenix.it-sudparis.eu/jct/) or the ITU-based JCT-VC site (http://wftp3.itu.int/av-arch/jctvc-site/), particularly including the following:

- The meeting report (JCTVC-Y1000) [Posted 2017-01-12]

- The HM 17 encoder description update 7 (JCTVC-Y1002) [Posted 2017-01-06]

- Draft text 3 for ICtCp support in HEVC (JCTVC-Y1003) [Posted 2016-12-19]

- Content Colour Volume SEI Message Draft 1 (JCTVC-Y1005) [Posted 2016-11-05]

- Verification test plan for HEVC SCC extensions (JCTVC-Y1006) [Posted 2016-12-05]

- Motion-Constrained Tile Sets Extraction Information SEI Messages, Draft 1 (JCTVC-Y1008) [Posted 2016-11-11]

- HEVC Reference Software for Screen Content Coding, Draft 3 (JCTVC-Y1011) [Posted 2016-12-13]

- Signalling, Backward Compatibility, and Display Adaptation for HDR/WCG Video, Draft 1 (JCTVC-Y1012) [First posted 2016-11-22, last updated 2016-12-19]

- Common test conditions for SCC (JCTVC-X1015) [First posted 2016-07-18, last updated 2016-08-14]

- Conformance Testing for HEVC Screen Content Coding (SCC) Extensions and Non-Intra High Throughput Profiles Draft 3 (JCTVC-Y1016) [Posted 2017-01-12]

- Conversion and coding practices for HDR/WCG video, Draft 3 (JCTVC-Y1017) [Posted 2016-12-11]

- Revised verification test report for HDR/WCG video coding Using HEVC Main 10 Profile (JCTVC-Y1018) [Posted 2016-11-05]

The fourteen ad hoc groups had made progress, and reports from those activities had been submitted.

The software version HM16.14+SCM8.3 had been prepared and released with appropriate updates approximately as scheduled.

Since the approval of software copyright header language at the March 2011 parent-body meetings, that topic seems to be resolved.

Released versions of the software are available on the SVN server at the following URL:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/tags/version_number,
where version_number corresponds to one of the versions described below – e.g., HM-16.9.

Intermediate code submissions can be found on a variety of branches available at:
https://hevc.hhi.fraunhofer.de/svn/svn_HEVCSoftware/branches/branch_name,
where branch_name corresponds to a branch (eg., HM-16.9-dev).

Various problem reports relating to asserted bugs in the software, draft specification text, and reference encoder description had been submitted to an informal "bug tracking" system (https://hevc.hhi.fraunhofer.de/trac/hevc). That system is not intended as a replacement of our ordinary contribution submission process. However, the bug tracking system was considered to have been helpful to the software coordinators and text editors. The bug tracker reports had been automatically forwarded to the group email reflector, where the issues were discussed – and this is reported to have been helpful.

The ftp site at ITU-T is used to exchange draft conformance testing bitstreams. The ftp site for downloading bitstreams is http://wftp3.itu.int/av-arch/jctvc-site/bitstream_exchange/.

A spreadsheet to summarize the status of bitstream exchange, conformance bitstream generation is available in the same directory. It includes the list of bitstreams, codec features and settings, and status of verification.

Approximately 22 input contributions to the current meeting had been registered. The majority of these relate to high-level syntax, VUI and SEI messages, where in the latter category the signalling of 360° video has emerged as a topic of considerable interest. Some late-registered and late-uploaded contributions were noted as well.

A preliminary basis for the document subject allocation and meeting notes for the 26th meeting had been circulated to the participants by being announced in email, and was publicly available on the ITU-hosted ftp site.