| Joint Collaborative Team on 3D Video Coding Extension Development of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 3rd Meeting: Geneva, CH, 17–23 Oct. 2013 | Document: JCT3V-C0001 |
| --- | --- |

| Title: | JCT-3V AHG Report: JCT-3V project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-3V |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communications Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-3V ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the last meeting.

# Mandates

At the second meeting of the ITU-T/ISO/IEC Joint Collaborative Team on 3D Video Coding Extension Development (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-3V interim efforts

- Report on project status to JCT-3V reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-3V and all of its AHGs is the JCT-3V reflector which had been installed during the first meeting:
jct-3v@lists.rwth-aachen.de. For subscription to this list, see http://mailman.rwth-aachen.de/mailman/listinfo/jct-3v.

- Activity

The work of the JCT-3V overall has proceeded well in the interim period. A large amount of discussion was carried out on the group email reflector. All documents from the preceding meeting had been made available at the document site (http://phenix.it-sudparis.eu/jct3v/) or the ITU-based JCT-3V site (http://wftp3.itu.int/av-arch/jct3v-site/2012_01_B_Shanghai/), particularly including the following:

- The meeting report (JCT3V-B1000)

- the 5th version of specification Draft of the MVC extension by depth maps (which had been issued as an ISO/IEC Study of DAM document) (JCT3V-B1001)

- the 4th version of specification Draft of the AVC 3D extension framework (3D-AVC, which had been issued as an ISO/IEC Proposed Draft Amendment document) (JCT3V-B1002)

- the 4th test model of the AVC 3D extension framework (3D-AVC) (JCT3V-B1003)

- the 2nd version of draft text of the Multiview HEVC extension (MV-HEVC) (JCT3V-B1004)

- the 2nd test model of the HEVC 3D extension framework (3D-HEVC) (JCT3V-B1005)

- The work plan on 3D standards development (JCT3V-B1006)

- The document on NAL unit header and parameter set designs for HEVC extensions (JCT3V-B1007)

- the Draft of MVC plus depth conformance specification (JCT3V-B1008)

- Common Test Conditions of 3DV Core Experiments (JCT3V-B1100)

- Finalized core experiment descriptions (JCT3V-B1101 through JCT3V-B1107)

NOTE – The CE description documents had been revised somewhat after their intended finalization.

The 14 ad hoc groups and core experiments had made progress, and various reports from those activities had been submitted.

The software for ATM versions 6 and 6.1 and HTM versions 5 and 5.1 had been prepared and released approximately as scheduled.

Preparations have been made to install "bug tracking" systems for software and text specifications. Such a system is expected to be extremely helpful to the software coordinators and text editors in JCT-3V and is planned to be taken into full operation after the 3rd meeting. The bug tracker reports will be automatically forwarded to the group email reflector, where the issues could be further discussed.

More than 200 input contributions to the current meeting had been registered. A significant number of late-registered and late-uploaded contributions were noted. It must however be noted that the situation has improved since the last meeting, as the official registration and upload deadline was set earlier.

A preliminary basis for the document subject allocation and meeting notes had been circulated to the participants.