| Joint Collaborative Team on 3D Video Coding Extensions of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 4th Meeting: Incheon, KR, 20–26 Apr. 2013 | Document: JCT3V-D0004 |
| --- | --- |

| Title: | AHG4: 3D-AVC Software Integration (AHG4) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document |  |  |
| Purpose: | Information |  |  |
| Author(s) or Contact(s): | D. Rusanovskyy (Nokia), J.Y. Lee (Samsung), J.Lin (Mediatek), D. Tian (MERL), O.Stankiewicz (Poznan) | Tel: Email: | dmytro.rusanovskyy@nokia.com jinyoung79.lee@samsung.com jl.lin@mediatek.com tian@merl.com ostank@multimedia.edu.pl |
| Source: | AhG4 |  |  |

_____________________________

# Abstract

This document is a report on activities performed by AHG4 between 3st and 4th JCT-3V meetings. Additionally, this document provides recommendation on further development of 3DV-ATM and integration procedure.

# Introduction

At the 3nd JCT-3V meeting, the following mandates have been identified for AHG4:

- Coordinate development of the 3DV-ATM software and its distribution to JCT-3V members

- Produce documentation of software usage for distribution with the software

- Prepare and deliver 3DV-ATM v7.0 software version and the reference configuration encodings according to JCT3V-C1100 based on common conditions suitable for use in most core experiments (expected within 3 weeks after the meeting).

- Prepare and deliver 3DV-ATM v7.1 software version with remaining non-CTC adoptions (expected within 2 weeks after v7.0).

- Prepare and deliver 3DV-ATM v7.2 software version with interlace support (expected to be available and cross-checked 1 week before the next meeting).

- Perform analysis and reconfirmation checks of the behavior of technical changes adopted into the draft design, and report the results of such analysis.

- Suggest configuration files for additional testing of tools.

- Coordinate with MVC+D / 3D-AVC Draft and Test Model editing (AHG2)  to identify any mismatches between software and text.

- Prepare one package of reference software related to JCT3V-C1001.

- Set up a bug tracking system.

# Report

Mandate 1-5

AhG4 would like to report that mandates 1-4 have been successfully accomplished.

The reference 3DV-ATM software version 7.0 has been made available according to plan within 3 weeks after the 3st JCT-3V meeting. The reference software version 7.1 including bug-fixes and non-CTC changes was released according to the plan. The reference software version 7.2 which includes interlace texture support for MVC+D specification was released shortly before the 4th JCT-3V meeting.

The most recent version of the 3DV-ATM software and related documentation is located in a public domain in the predefined location.

http://mpeg3dv.research.nokia.com/svn/mpeg3dv/tags/3DV-ATMv7.2/

Mandates 6:

AhG4 has performed an analysis and reconfirmation check for tools adopted during the 3rd JCT-3V meeting. Simulation results produced with 3DV-ATM v7.0 has been compared against the previous version 6.0, summary of the results is given in Table 1.

Table 1. Comparative results of 3DV-ATM v7.0 vs. 6.0

|  | Texture Coding |  | Depth Coding |  | Total (Coded PSNR) |  | Total (Synthesed PSNR) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | dBR, % | dPSNR, dB | dBR, % | dPSNR, dB | dBR, % | dPSNR, dB | dBR, % | dPSNR, dB |
| S01 | 0.01 | 0.00 | 0.32 | -0.01 | 0.01 | 0.00 | 0.05 | 0.00 |
| S02 | -0.06 | 0.00 | -0.21 | 0.01 | -0.05 | 0.00 | -0.07 | 0.00 |
| S03 | 0.01 | 0.00 | -1.13 | 0.09 | -0.06 | 0.00 | -0.13 | 0.00 |
| S04 | -1.04 | 0.04 | -15.96 | 1.05 | 0.24 | -0.01 | -2.36 | 0.08 |
| S05 | 0.26 | -0.01 | -0.14 | 0.01 | 0.21 | -0.01 | 0.12 | 0.00 |
| S06 | 0.20 | -0.01 | -0.29 | 0.01 | 0.17 | -0.01 | 0.14 | -0.01 |
| S08 | 0.17 | -0.01 | 14.33 | -0.60 | -6.22 | 0.27 | -0.08 | 0.00 |
| Average | -0.07 | 0.00 | -0.44 | 0.08 | -0.82 | 0.04 | -0.33 | 0.01 |

Mandates 7:

No changes to CTC configurations are currently required.

Mandates 8-9:

AhG4 would like inform that action points related to Mandates 8-9 has been handled in the working mode.