| Joint Collaborative Team on 3D Video Coding Extensions of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 5th Meeting: Vienna, AT, 27 July – 2 Aug. 2013 | Document: JCT3V-E0004 |
| --- | --- |

| Title: | AHG4: 3D-AVC Software Integration (AHG4) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document |  |  |
| Purpose: | AhG report |  |  |
| Author(s) or Contact(s): | Dmytro Rusanovskyy, J.Y. Lee (Samsung), J.Lin (Mediatek), D. Tian (MERL), O.Stankiewicz (Poznan) | Tel: Email: | dmytro.rusanovskyy@ieee.org jinyoung79.lee@samsung.com jl.lin@mediatek.com tian@merl.com ostank@multimedia.edu.pl |
| Source: | AhG4 |  |  |

_____________________________

# Abstract

This document is a report on activities performed by AHG4 between 3st and 4th JCT-3V meetings.

# Introduction

At the 4nd JCT-3V meeting, the following mandates have been identified for AHG4:

- Coordinate development of the 3DV-ATM software and its distribution to JCT-3V members

- Produce documentation of software usage for distribution with the software

- Prepare and deliver 3DV-ATM v8.0 software version and the reference configuration encodings according to JCT3V-D1100 based on common conditions suitable for use in most core experiments (expected within 3 weeks after the meeting).

- Prepare and deliver 3DV-ATM v8.1 software version with remaining non-CTC adoptions (expected within 2 weeks after v8.0).

- Prepare and deliver a subset of the ATM software for standalone implementation of the Multiview Depth High profile (JCT3V-D1010, expected to be available and cross-checked by June 15).

- Perform analysis and reconfirmation checks of the behavior of technical changes adopted into the draft design, and report the results of such analysis.

- Suggest configuration files for additional testing of tools.

- Coordinate with 3D-AVC Draft and Test Model editing (AHG2)  to identify any mismatches between software and text.

- Set up a bug tracking system.

# Report

AhG coordinated development of the 3DV-ATM software version 8.x and its distribution to JCT-3V members according to planned timeline. 3DV-ATM v8.0 software version and the reference configuration encodings according to JCT3V-D1100 based on common conditions suitable for use in most core experiments were delivered within 3 weeks after the meeting.

http://mpeg3dv.research.nokia.com/svn/mpeg3dv/tags/3DV-ATMv8.0/

3DV-ATM v8.1 software version with remaining non-CTC adoptions was not produced, since a number of sequential updates to version 8.0 effectively implemented all known bug reports and requested functionality. Most recent version of the software is available by the following link.

http://mpeg3dv.research.nokia.com/svn/mpeg3dv/tags/3DV-ATMv8.0r3/

Software documentation and guideline on software usage was integrated into Test model description document, JCT3V-D1003.

A subset of the ATM software for standalone implementation of the Multiview Depth High profile (JCT3V-D1010) was provided with planned timeline.

Analysis and reconfirmation checks of the behavior of technical changes adopted into the draft design were performed. Simulation results produced with 3DV-ATM v8.0 has been compared against the previous version 7.0, summary of the results is given in Table 1.

AhG provided recommendation for additional encoding configurations for CE7.a and AhG9 development.

AhG conducted work on identifying mismatched between SW and texts of the 3D-AVC Draft and Test Model editing (AHG2) and issued bug-fixed versions of the reference test model.

AhG did not take actions on setting up the bug-tracking system as amount of bug-reports was not significant. It is recommended to discuss the need for bug-tracking system at the 5th meeting.

Table 1. Comparative results of 3DV-ATM v8.0 vs. 7.0

|  | Texture Coding |  | Depth Coding |  | Total (Coded PSNR) |  | Total (Syntheses PSNR) |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | dBR, % | dPSNR, dB | dBR, % | dPSNR, dB | dBR, % | dPSNR, dB | dBR, % | dPSNR, dB |
| S01 | -1.89 | 0.06 | 10.11 | -0.59 | 0.94 | -0.03 | 1.14 | -0.04 |
| S02 | -1.04 | 0.03 | -10.33 | 0.49 | -0.11 | 0.00 | -0.38 | 0.01 |
| S03 | 0.65 | -0.02 | 2.28 | -0.19 | 1.36 | -0.05 | 1.78 | -0.05 |
| S04 | -0.50 | 0.02 | 4.36 | -0.26 | 1.15 | -0.04 | 1.08 | -0.04 |
| S05 | 0.31 | -0.01 | 8.25 | -0.38 | 3.56 | -0.16 | 3.40 | -0.14 |
| S06 | 0.11 | -0.01 | 0.39 | -0.02 | 1.47 | -0.07 | 1.38 | -0.06 |
| S08 | -0.30 | 0.01 | -4.10 | 0.21 | 0.77 | -0.03 | 0.26 | -0.01 |
| Average | -0.38 | 0.01 | 1.56 | -0.11 | 1.31 | -0.05 | 1.24 | -0.05 |

AhG4 would like to thank NTT for extensive collaboration and cross-check of non-CTC configurations of 3D-ATM.