| Joint Collaborative Team on 3D Video Coding Extension Development of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 6th Meeting: Geneva, CH, 25 Oct. – 1 Nov. 2013 | Document: JCT3V-F0009 |
| --- | --- |

| Title: | JCT-3V AHG Report: 3D Quality Assessment (AHG9) |  |  |
| --- | --- | --- | --- |
| Status: | Input Document |  |  |
| Purpose: | Report |  |  |
| Author(s) or Contact(s): | Touradj Ebrahimi, EPFL Anthony Vetro, Mitsubishi Electric Vittorio Baroncini, FUB | Email: | touradj.ebrahimi@epfl.ch avetro@merl.com vittorio@fub.it |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-3V ad hoc group on 3D Quality Assessment (AHG9) between the 5th JCT-3V meeting in Vienna (27 July – 2 Aug. 2013) and 6th JCT-3V meeting in Geneva (25 Oct. – 1 Nov. 2013).

# Mandates

- Finalize verification test plan and prepare test material for systematic assessment of quality metrics and verification testing

- Study objective quality assessment metrics that would provide an accurate evaluation of synthesized views

- Recommend improvements to evaluation methodology

The email reflector for AHG9 is jct-3v@lists.rwth-aachen.de.

# Activity

Mandate 1: Finalize verification test plan and prepare test material for systematic assessment of quality metrics and verification testing

The draft test plan from the previous meeting (JCT3V-E1011) was finalized and uploaded based on the discussions during the Vienna meeting.

One document has been submitted to this meeting describing the coding results for different configurations related to the subjective test plans:

- JCT3V-F0094: AHG9: 3D-AVC Coding Results [D. Tian, A. Vetro (MERL), S. Shimizu (NTT)]

The test material has been prepared and delivered to the test coordinator. Due to software integration delays, the material was delivered later than initially anticipated, so the test schedule should be discussed and confirmed.

Mandate 2: Study objective quality assessment metrics that would provide an accurate evaluation of synthesized views

There has not been any activity on this mandate during the current AHG period.

Mandate 3: Recommend improvements to evaluation methodology

The AHG does not have any recommendations at this time on changes to the evaluation methodology, but would certainly consider this based on the experiments. However, it is encouraged that CE participants consider using alternative metrics as part of their work.

# Recommendations

The AHG on 3D Quality Assessment recommends to:

- Confirm subjective test plans

- Re-establish the AHG to coordinate the subjective testing and further study objective quality assessment metrics