| Joint Collaborative Team on 3D Video Coding Extension of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 9th Meeting: Sapporo, JP, 3 – 9 July 2014 | Document: JCT3V-I0004 |
| --- | --- |

| Title: | JCT-3V AHG Report: MV-HEVC and 3D-HEVC Software Integration (AHG4) |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-3V |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gerhard Tech (Fraunhofer HHI) Hongbin Liu (Qualcomm) Yi-Wen Chen (Mediatek) Krzysztof Wegner (Poznan Univ. of Tech.) | Email: | gerhard.tech@hhi.fraunhofer.de hongbinl@qti.qualcomm.com yiwen.chen@mediatek.com kwegner@multimedia.edu.pl |
| Source: | AHG |  |  |

_____________________________

# Abstract

This report summarizes the activities of the AhG on MV-HEVC and 3D-HEVC Software Integration that have taken place between the 8th JCT-3V meeting in Valencia and the 9th JCT-3V meeting in Sapporo. Activities focused on the integration of proposals adopted at the 8th meeting into a common code base.

# Mandates

| Title | Chairs | Mtg |
| --- | --- | --- |
| MV-HEVC / 3D-HEVC Software Integration (AHG4) (jct-3v@lists.rwth-aachen.de) - Coordinate development of the HTM software and its distribution to JCT-3V members - Produce documentation of software usage for distribution with the software - Prepare and deliver HTM-11.0 software version and the reference configuration encodings according to JCT3V-H1100 based on common conditions suitable for use in most core experiments (expected within four weeks after the meeting). - Prepare and deliver HTM-11.1 software that include additional items not integrated into the 11.0 version. - Perform analysis and reconfirmation checks of the behaviour of technical changes adopted into the draft design, and report the results of such analysis. - Suggest configuration files for additional testing of tools. - Coordinate with MV-HEVC Draft and 3D-HEVC Test Model editing AhG to identify any mismatches between software and text. | G. Tech H. Liu (co-chairs) Y. W. Chen K. Wegner (vice chairs) | N |

# HTM tool integration

Development of the software was coordinated with the parties needing to integrate changes.

The distribution of the software was announced on the JCT-3V e-mail reflector and the software was made available through the SVN server:

https://hevc.hhi.fraunhofer.de/svn/svn_3DVCSoftware/tags/

Anchor bitstreams have been created and uploaded to:

ftp.hhi.fraunhofer.de; login: mpeg3dv_guest; path: /MPEG-3DV/HTM-Anchors/

One version of the HTM software were produced and announced on the JCT-3V email reflector. The following sections give a brief summary of the integrated tools and achieved coding gains.

## Versions HTM-11.0

Starting point for development of HTM-11.0 was HTM-10.2. Development of HTM-11.0 was conducted in three parallel tracks each performing sequential integration. Development of each branch has been supervised by one software coordinator. Software of all three tracks was merged by the software coordinators.

### Integrated items

Track 1 (Merge, RP, coordinated  by Yi-Wen Chen):

- JCT3V-H0077/JCT3V-H0099/JCT3V-H0111/JCT3V-H0133 Sub-PU MPI

- JCT3V-H0083 CE1: Bug-fix and clean up on merge list construction

- JCT3V-H0070 CE1: Results on Adaptive Disabling Inter-view Motion Vector Candidates

- JCT3V-H0062 CE1: Simplification of merge candidate construction

- JCT3V-H0205 Disallow bi-prediction in case of 4x8 and 8x4 sub PU sizes

- JCT3V-H0085 AHG5: Complexity reduction of bi-prediction for RP

Track 2 (DBBP, DLT, others coordinated by Hongbin Liu):

- JCT3V-H0057 Sub-PU Restriction for DBBP

- JCT3V-H0072 Bug-fix of depth-based block partitioning

- JCT3V-H0104 Partition boundary filtering in DBBP

- JCT3V-H0103 Vertical DV restriction after depth-based refinement

- JCT3V-H0105 Performance evaluation on DLT-based residual coding

- JCT3V-H0094 Improvement on the signaling of DBBP

- JCT3V-H0091 On DLT signaling (HLS)

Track 3 (DMM, SDC, others coordinated by Gerhard Tech):

- JCT3V-H0086 Low-latency illumination compensation (IC) encoding algorithm (Non CTC)

- JCT3V-H0092 CE3: Results on simplified DMM mode coding

- JCT3V-H0095 On SDC signaling (HLS)

- JCT3V-H0084/JCT3V-H0100/JCT3V-H0113 CE3: depth_dc_flag

- JCT3V-H0137 Control of the availability of advanced inter-view coding predictions (HLS)

- JCT3V-H0119/JCT3V-H0135 CE3 Simplification of dim_not_present_flag coding

- JCT3V-H0108 Clean-up on DMM and SDC DC prediction

### Coding performance

MV-HEVC: The coding results for MV-HEVC are identical to results obtained from version HTM-10.2.

3D-HEVC: HTM-11.0 vs. HTM-10.2 (CTC, three view configuration)

|  | video video rate | video total rate | synth total rate | enc time | dec time | ren time |
| --- | --- | --- | --- | --- | --- | --- |
| Balloons | -0,1% | -0,1% | -0,1% | 104,7% | 130,5% | 113,9% |
| Kendo | -0,1% | 0,1% | 0,1% | 103,4% | 129,9% | 113,7% |
| Newspaper_CC | 0,0% | 0,1% | 0,1% | 104,0% | 108,4% | 113,8% |
| GT_Fly | 0,0% | -0,1% | 0,0% | 100,2% | 105,1% | 100,7% |
| Poznan_Hall2 | -0,2% | -0,2% | -0,3% | 102,4% | 106,5% | 101,5% |
| Poznan_Street | -0,1% | -0,1% | -0,1% | 99,6% | 100,3% | 103,9% |
| Undo_Dancer | 0,0% | -0,1% | 0,0% | 100,2% | 115,0% | 100,6% |
| Shark | 0,0% | -0,1% | -0,1% | 100,2% | 104,0% | 101,2% |
| 1024x768 | -0,1% | 0,0% | 0,1% | 104,1% | 122,9% | 113,8% |
| 1920x1088 | -0,1% | -0,1% | -0,1% | 100,5% | 106,2% | 101,6% |
| average | -0,1% | -0,1% | 0,0% | 101,9% | 112,5% | 106,1% |

### Version HTM-11.1 (to be released)

HTM-11.1 has not been released yet. A preliminary version that will be cross checked and issued during the meeting can be found at:

https://hevc.hhi.fraunhofer.de/svn/svn_3DVCSoftware/branches/HTM-11.0-dev0

In this version MV-HEVC 8 HLS has been integrated in a single track. Moreover the software basis was updated to HM-14.0.

### Integrated items

- Update to HTM-14.0

- H_MV_HLS_8_SYN_Q0041_03 Syntax only: hybrid scalability

- H_MV_HLS_8_SYN_39_19: Syntax only: presence of num_add_output_layer_sets

- H_MV_HLS_8_PPS_NODOC_NN reserved flag in PPS for SHVC color gamut scalability

- H_MV_HLS_8_SPS_NODOC_48 PPS extension cleanups

- H_MV_HLS_8_HRD_Q0101_04 Bitstream part buffer

- H_MV_HLS_8_HRD_Q0182_05 Bitstream part buffer

- H_MV_HLS_8_HRD_Q0102_08 Bug fix for sps_max_dec_pic_buffering_minus1

- H_MV_HLS_8_DBP_NODOC_42 Remove sub-DPB sharing and processes that mark inter-layer reference pictures as "unused for reference"

- H_MV_HLS_8_RPS_Q0100_36 Constraint to RPS semantics

- H_MV_HLS_8_MIS_Q0177_47 EOS NAL

- H_MV_HLS_8_MIS_Q0102_30 Change the max loop index for signaling bit rate and pic rate info to MaxSubLayersInLayerSetMinus1

- H_MV_HLS_8_MIS_Q0177_22 Modify inference rule for sps_temporal_id_nesting_flag when it is not present

- H_MV_HLS_8_GEN_Q0108_13 STSA pics of non-base layers to have TemporalId equal to 0.

- H_MV_HLS_8_PMS_Q0195_21 Semantic constraint on the value of update_ref_format_flag

- H_MV_HLS_8_PMS_Q0195_20 Restructure syntax table for sending of rep_format_idx_present_flag and vps_num_ref_formats_minus1

- H_MV_HLS_8_PMS_Q0165_18 Constraint to disallow an empty layer set

- H_MV_HLS_8_RPS_Q0060_17 Ccondition to the derivation of refLayerPicIdc of (TemporalId == 0)

- H_MV_HLS_8_POC_Q0142_32 Constraint to poc_lsb_not_present_flag

- H_MV_HLS_8_POC_Q0146_15 Inference rule in semantics of poc_msb_val_present_flag

# Open issues

- Some minor mismatches related to 3D-HEVC HLS.

- Most of MV-and 3D-HEVC SEI messages, auxiliary pictures, and hybrid scalability are not supported yet.

- Some items related to MV-HEVC HLS (POC alignment, DBP management) are not integrated yet.

- Other minor issues are listed in the bug tracking system.

# Recommendations

The recommendations of the 3D-HEVC Software integration group are:

- Develop reference software HTM version 12 based on HTM-11 and improve its quality.

- When a proposal is adopted to discuss how to enable it in the HTM software (e.g. encoder parameter / parameter set flag, or always on).

- Continue to identify bugs and discrepancies with text, and address them.

- Fix open issues.

- Discuss on how to address open issues.