| Joint Collaborative Team on 3D Video Coding Extension Development of ITU-T SG 16 WP 3 and ISO/IEC JTC 1/SC 29/WG 11 11th Meeting: Geneva, CH, 12 – 18 Feb. 2015 | Document: JCT3V-K0001 |
| --- | --- |

| Title: | JCT-3V AHG Report: JCT-3V project management |  |  |
| --- | --- | --- | --- |
| Status: | AHG report input to JCT-3V |  |  |
| Purpose: | AHG report |  |  |
| Author(s) or Contact(s): | Gary J. Sullivan Microsoft Corp. 1 Microsoft Way Redmond, WA 98052 USA Jens-Rainer Ohm Institute of Communications Engineering RWTH Aachen University Melatener Straße 23 D-52074 Aachen | Tel: Email: Tel: Email: | +1 425 703 5308 garysull@microsoft.com +49 241 80 27671 ohm@ient.rwth-aachen.de |
| Source: | AHG |  |  |

_____________________________

# Abstract

This document reports on the work of the JCT-3V ad hoc group on Project Management, including an overall status report on the project and the progress made during the interim period since the last meeting.

# Mandates

At the tenth meeting of the ITU-T/ISO/IEC Joint Collaborative Team on 3D Video Coding Extension Development (JCT-VC), an ad hoc group on Project Management was established with the following mandates:

- Coordinate overall JCT-3V interim efforts

- Report on project status to JCT-3V reflector

- Provide report to next meeting on project coordination status

The reflector used for discussions by the JCT-3V and all of its AHGs is jct-3v@lists.rwth-aachen.de. For subscription to this list, see https://mailman.rwth-aachen.de/mailman/listinfo/jct-3v. The current number of subscribers on the reflector is 700.

- Activity

The work of the JCT-3V overall has proceeded well in the interim period. A large amount of discussion was carried out on the group email reflector. All documents from the preceding meeting had been made available at the document site (http://phenix.it-sudparis.eu/jct3v/) or the ITU-based JCT-3V site (http://wftp3.itu.int/av-arch/jct3v-site/2014_10_J_Strasbourg/), particularly including the following:

- The meeting report (JCT3V-J1000)

- Draft 6 of 3D-HEVC text specification (JCT3V-J1001)

- MV-HEVC verification test plan (JCT3V-J1002)

- Test Model 10 of 3D-HEVC and  MV-HEVC (JCT3V-J1003), and associated software

- Draft 5 of 3D-AVC reference software (JCT3V-J1005)

- Draft of Texture/depth view packing SEI (JCT3V-J1006)

- Draft 2 of MFC plus Depth (JCT3V-J1007), submitted as ISO/IEC DAM

- MV-HEVC and 3D-HEVC Conformance Draft 2 (JCT3V-J1008), submitted as ISO/IEC PDAM

- MV-HEVC Software Draft 2 (JCT3V-J1009), submitted as ISO/IEC PDAM

- MFC+Depth Software Draft 1 (JCT3V-J1010), submitted as ISO/IEC PDAM

- MFC+Depth Conformance Draft 1 (JCT3V-J1011), submitted as ISO/IEC PDAM

- Finalized core experiment descriptions (JCT3V-J1101/J1102).

The 10 ad hoc groups and two core experiments had made progress, and various reports from those activities had been submitted.

Further identification of text/software misalignments and bug fixing was performed in the ATM (3D AVC related) software, and HTM version 13 had been prepared and released approximately as scheduled. Further preparation of conformance testing for 3D-AVC, MV-HEVC and 3D-HEVC was conducted.

"Bug tracking" systems for software and text specifications had been installed previously. The sites are https://hevc.hhi.fraunhofer.de/trac/3d-hevc and https://hevc.hhi.fraunhofer.de/trac/3d-avc/. The bug tracker reports were automatically forwarded to the group email reflector, where the issues could be further discussed.

Approximately 60 input contributions to the current meeting had been registered. Late-registered and late-uploaded contributions were mostly cross-checks.

The meeting announcement had been made available from the aforementioned document site and http://wftp3.itu.int/av-arch/jct3v-site/2015_02_K_Geneva/JCT3V-K_Logistics.doc.

A preliminary basis for the document subject allocation and meeting notes had been circulated to the participants as http://wftp3.itu.int/av-arch/jct3v-site/2015_02_K_Geneva/JCT3V-K_Notes_d0.doc.