## Slide 1: MPEG-PCC AhG Dashboard
Period MPEG#127 – MPEG#128
Note: This document will be updated after each AhG call
Update AhG Call#26: 2019-09-05
Chairs: Ralf Schaefer, Khaled Mammou, Madhukar Budagavi

## Slide 2: Mandates of the AhG
Finalize editing of V-PCC DIS
Improve documentation material for G-PCC
Update the TMs (SW and documentation) during the editing period
Coordinate activities on the V-PCC Reference SW and G-PCC Reference SW
Update the CTC and provide updated anchor points
Conduct the PCC Core Experiments, Exploration Experiments and Validation Experiment
Solicit contributions on profiles and conformance for V-PCC
Solicit contributions on additional PCC use cases
Solicit contributions on SEI messages for V-PCC and G-PCC
Coordinate scientific and technical dissemination of PCC
Coordinate communications of PCC to fairs, exhibitions, workshops and enrich www.mpeg-pcc.org with relevant information about PCC
Solicit additional data sets for all categories

## Slide 3: Agenda Call#26
Welcome
Review of the agenda
Status of mandates of MPEG#127
Details on F2F AhG meeting next week
AOB

## Slide 4: Update the CTC and provide updated anchor points
Common Test Conditions for PCC: w18665* (WORD document and both templates)
V-PCC performance evaluation and anchor results: w18668 published
V-PCC Test Model: w18666 published
G-PCC performance evaluation and anchor results: w18667*
G-PCC Test Model: w18664*
AP: Sebastian and David to ask Christian to upload documents in red
*Documents already provided over reflector

## Slide 5: Update the TMs – TMC2
SW releases:
  V7.0 has been submitted to the master branch on August 7th
  There is agreement that CTC must use HM-16.20+SCM-8.8. In future, once available, HM-16.21+SCM-8.8 can be used
V-PCC Codec description (Vlad): w18674 (13/9/2019)
  Work ongoing, release expected soon

## Slide 6: Update the TMs – TMC13
SW releases:
  V7.0-rc1 has been released on August 14th
  V7.0 has been tagged on August 28th. There are no significant changes between the rc and the tagged version
  There will be a 7.1 update and it will contain some non CTC related adoptions. There should be no change in performance (there may be a 1 byte difference in the header though, since it will add a field to the SPS/GPS. Blackberry crosschecked 7.0 and rc-7.0 and the results are the same.
G-PCC codec description (Toshiyasu) : w18673 (13/9/2019)
  First version has been sent out with deadline of Friday September 6th. Please provide comments until tomorrow.

## Slide 7: Conduct the CEs – TMC2
CE 2.12 on visual quality (Ya-Hsuan Lee): w18671
CE 2.17 on Smoothing (Julien): w18677
CE 0.2 on content (Ohji): w18672
EE 2.4 on homography representation of per patch transform (Danillo): w18683
EE 2.6 mesh coding with V-PCC (Madhukar): w18684*
VE 2.2 Simplified color smoothing (Rajan): w18719*
VE 2.3 Single pass boundary identification (Rajan): w18720*
VE 2.4 on Attributes Coding (SebastianS): w18721*
AP: Madhukar, Rajan and Sebastian to ask Christian to upload the documents
*Documents already provided over reflector

## Slide 8: Conduct the CEs – TMC13
CE 13.15 on LOD generation (Satoru Kuma): w18675
EE 13.2 on inter-prediction for attributes coding (Sehoon): w18680
EE 13.3 on lossless Lifting Scheme (David): w18681
CE 13.20 on Neighbors Weight Modification on G-PCC Lifting and Predicting scheme (YitingS): w18695
CE 13.21 on RAHT quantization (Danillo): w18696
CE 13.22 on Improvements to octree coding (SebastienL): w18712
CE 13.23 on Duplicated Points (SebastienL): w18713
CE 13.24 on Color Space (Sehoon): w18714

## Slide 9: Conduct the CEs – TMC13
EE 13.5 on Region-wise Quantization Control on Attribute Coding (Dean Han): w18715
EE 13.6 Geometry Quantization (Sehoon): w18716
EE 13.7 Interchannel prediction for near lossless coding (Sehoon): w18717
EE 13.13 on Lossless extention to RAHT (Toshiyasu): w18740
VE 13.1 Improved color transfer (Arash): w18718

## Slide 10: Finalize editing of V-PCC DIS
Editing group is: Khaled Mammou, Rajan Joshi, Pierre Andrivon, Sebastian Schwarz, Ali Tabatabai, Ohji Nakagami, Vladyslav Zakharchenko and Alexis Tourapis
As the AhG chair, Ralf Schaefer organizes calls
Editing group had 2 Webex meetings. AhG F2F meeting in Munich next week is devoted to progress work on DIS text
Work has been split between the editors:
  Alexis works on sections 6,7,8 and annexes B and C
  Ali worked on section 7.4 and worked with Vlad on annex C&D
  Rajan concentrated mainly on chapter 9. Ali has the token at the moment for chapter 9
During AhG calls, some companies raised concern that draft documents are not distributed. The F2F meeting starts next Tuesday. Participants need time to study the latest changes so as to have an efficient meeting.
Action: Editors should if possible make one document available that contains all changes. If merging takes too much time, then Alexis should upload his version and Rajan/Ali upload their version to the container. This should be done latest on Friday this week.
Text of ISO/IEC DIS 23090-5 V-PCC (2019/09/30)
DoC for ISO/IEC CD 23090-5 V-PCC published w18679

## Slide 11: Improve documentation material for G-PCC
Editing group is: Ohji Nakagami, Khaled Mammou, David Flynn, Toshiyasu Sugio and Vladyslav Zakharchenko
Ohji organizes calls
G-PCC Improvements (Ohji): w18669 (2019/09/13)
New version is in container and work is still ongoing. Adoptions from last meeting still need to be included
Ohji-san says that the plan is to move to DIS for G-PCC at the Geneva meeting. A F2F on Saturday after the MPEG meeting is in preparation

## Slide 12: Solicit contributions on profiles and conformance for V-PCC
Sebastian organized 2 online meetings. Latest update has been circulated. Outcome will be discussed during F2F meeting next week.

## Slide 13: Coordinate communications of PCC to fairs, exhibitions, workshops and prepare a public web-site with relevant information about PCC
Nokia will demo V-PCC at IBC next week at their booth in the FutureZone 8.F46
InterDigital will demo V-PCC at IBC next week at their booth 14.B38

## Slide 14: Coordinate activities on the V-PCC Reference SW and G-PCC Reference SW
Questions:
  What is the difference between the reference SW and the final version of the test model SW ?
  What else is needed ?
  Timeline compared to spec release ?
  Do we want a new parts ?
Discussion:
  Typically the reference SW is just a snapshot of a version of the test model code. There is nothing special to do particularly. There would be a document with one line of text and an attachment containing version X of the software. The TMs must be compliant with the standard text. We would probably wish to be doing a round of verification with test bitstreams too

## Slide 15: Solicit contributions on SEI messages for V-PCC and G-PCC
No update

## Slide 16: Coordinate scientific and technical dissemination of PCC
Nokia Technologies won IBC 2019 Best Conference Paper award. The paper will be available on the IBC website after the event

## Slide 17: Solicit contributions on additional PCC use cases
No update

## Slide 18: Solicit additional data sets for all categories
No update

## Slide 19: Details F2F AhG next week
Draft Agenda
  Welcome
  Progress since MPEG#127 (editors)
  Points to be adressed
    NB DoC
    Comments and suggestions received during MPEG #127
    Text for adoptions from MPEG#127
    Annex A on profiles
  Missing flags in syntax (if there is time)
  Next steps

## Slide 20: AOB
No AOB