## Slide 1: MPEG-PCC AhG Dashboard
Period MPEG#126 – MPEG#127
Note: This document will be updated after each AhG call
Update AhG Call#22: 2019-05-22
Chairs: Ralf Schaefer, Khaled Mammou, Madhukar Budagavi

## Slide 2: Mandates of the AhG
Update the CTC and provide updated anchor points
Update the TMs (SW and documentation) during the editing period
Coordinate activities on the V-PCC Reference SW and G-PCC Reference SW
Conduct the PCC Core Experiments, Exploration Experiments and Validation Experiment
Finalize editing of V-PCC Study of CD and G-PCC CD
Solicit contributions on profiles and conformance for V-PCC
Solicit contributions on additional PCC use cases
Coordinate scientific and technical dissemination of PCC
Coordinate communications of PCC to fairs, exhibitions, workshops and prepare a public web-site with relevant information about PCC
Solicit additional data sets for all categories

## Slide 3: Agenda Call#22
Welcome
Review of the agenda
Status: Update the CTC and provide updated anchor points
Status: Update the TMs (SW and documentation) during the editing period
Coordinate activities on the V-PCC Reference SW and G-PCC Reference SW
Status PCC Core Experiments, Exploration Experiments and Validation Experiment descriptions
Solicit contributions on profiles and conformance for V-PCC
AOB

## Slide 4: Update the CTC and provide updated anchor points
Common Test Conditions for PCC: w18474 published (WORD document and both templates)
V-PCC performance evaluation and anchor results: w18477 (10/05/2019)
V-PCC Test Model: w18475 (03/05/2019)
G-PCC performance evaluation and anchor results: w18476 published
G-PCC Test Model: w18473 published

## Slide 5: Update the TMs – TMC2
SW releases:
  5.1: new HLS conform to CD document w18180 (15/04/2019)
  5.2: Remove arithmetic coding, some updates, some bug fixes (18/04/2019)
  6.0:
    Adoptions of MPEG#126
    Updated HLS conform to 2nd Study of CD N18479
    Anchors not yet finished, will be delivered by the end of the week
  6.1:
    Will be delivered before the next meeting, performance will be the same as 6.0, so 6.0 should be used for all experiments
V-PCC Codec description (Vlad): w18487 (13/6/2019)

## Slide 6: Update the TMs – TMC13
SW releases:
  Versions 5.1 and 6.0-rc1 of tmc13 containing the normative adoptions made in Geneva has been tagged as release-v5.1 and release-v6.0-rc1 (17/4/2019). Version 6.0 should be used for all experiments
  Version 6.1 will integrate elements that have no effect or an insignificant effect on the CTC
G-PCC codec description (Toshiyasu) : w18486 (31/5/2019)
  Toshiyasu can‘t attend this call and he passed the message to Ralf that he tries to share the 1st version to the participant for the middle of next week

## Slide 7: Conduct the CEs – TMC2
CE 0.2 on content (Ohji): w18482
CE 2.12 on visual quality (Danillo): w18481
CE 2.15 on attributes coding support (Sebastian): w18484
CE 2.17 on Smoothing (Julien): w18496
CE 2.18 on patch packing (Danillo): w18499
CE 2.19 on V-PCC tiles (Arash): w18485
CE 2.20 occupancy map 2D filters (Kangying): w18491
CE 2.24 on High Level syntax (Vlad): w18497
CE 2.25 on PCM Points placement (Jungsun): w18507
CE 2.26 on Enhanced Occupancy Map (Joan): w18508

## Slide 8: Conduct the CEs – TMC2
CE 2.27 on Encoder speed up (Rajan): w18509
CE 2.28 on Designing Conformance Units and SEI message (Alexis): w18510
CE 2.29 on Delta D1 projection directions (Rajan): w18531
EE 2.1 on 3D motion estimation (Junsik Kim): w18493
EE 2.4 on homography representation of per patch transform (Danillo): w18511
EE 2.5 rendering optimization (Sebastian): w18512
EE 2.6 mesh coding with V-PCC (Madhukar): w18513
VE 2.1 on removing arithmetic encoder (Jungsun): w18514 (30/03/2019)

## Slide 9: Conduct the CEs – TMC13
CE 13.2 on Point Cloud tile and slice based coding (YitingS): w18480
CE 13.10 on entropy coding evaluation (David): w18483
CE 13.14 on fixed point implementation (David): w18488* (15/04/2019)
CE 13.15 on LOD generation (Ohji): w18489
CE 13.18 on RAHT AC prediction (David): w18503
CE 13.19 on LOD specific quantisation (Dean Han): w18504
* Sent to reflector, cross-checkers missing

## Slide 10: Conduct the CEs – TMC13
EE 13.1 on prediction strategies (Sehoon): w18490
EE 13.2 on inter-prediction for attributes coding (Sehoon): w18505
EE 13.3 on lossless RAHT (David): w18506
EE 13.4 on G-PCC performance evaluation (Vlad): w18520 10/05/2019
  Participants are waiting for Vlad’s data
  w18520 is available in draft, but it needs further clean up before upload. Vlad to finalize w18520

## Slide 11: Finalize editing of V-PCC Study of CD and G-PCC CD
Editing group is: Khaled Mamou, Rajan Joshi, Joan Llach, Sebastian Schwarz, Ali Tabatabai, Ohji Nakagami, Vladyslav Zakharchenko and Alexis Tourapis
As the AhG chair, Ralf Schaefer organizes calls
Editing group had 2 Webex meetings so as to produce the 2nd Study of CD. w18479 published. This includes all agreed changes from MPEG#126, the new adoptions and it addresses some of the NB comments
Editing group will now focus on NB comments and editors comments (Draft DoC for ISO/IEC CD 23090-5 Video-based Point Cloud Compression w18502: 17/05/2019)

## Slide 12: Finalize editing of V-PCC Study of CD and G-PCC CD
Editing group is: Ohji Nakagami, Khaled Mamou, David Flynn, Toshiyasu Sugio and Vladyslav Zakharchenko
Ohji organizes calls
Editing group had 2 Webex meetings so far, next one is scheduled

## Slide 13: Solicit contributions on profiles and conformance for V-PCC
There was a first Webex on May 16th with 6 participants. Sebastian shorty summarized the situation that there are two schools. The first one wants a base profile with a minimum set of tools, where the second one suggests to include more tools. Discussion is still ongoing
Related output documents are published:
  New ideas on establishing PCC profiles: w18494
  CE P.0 on profiles: w18495
  Working Draft 1.0 of V-PCC Profiles: w18519

## Slide 14: Solicit contributions on additional PCC use cases
Ralf reminded the group to work on input documents on use cases for the next meeting

## Slide 15: Coordinate scientific and technical dissemination of PCC
Sebastian mentioned the work on Point Cloud compression in JPEG. JPEG would also look at potential gaps in the MPEG Point Cloud codecs, such as scalability, RA, …

## Slide 16: Coordinate communications of PCC to fairs, exhibitions, workshops and prepare a public web-site with relevant information about PCC
No news on this point

## Slide 17: Solicit additional data sets for all categories
No news on this point

## Slide 18: AOB
Alexis suggested to integrate the HDR tools package in the V-PCC reference SW. There was a short discussion. Julien (V-PCC SW coordinator) supported that proposal and thinks that it could lead to a more efficient implementation. This could be implemented for the next release.